## Slide 1: Default settings for User Preferences in Primavera Project Management
Planning Office
16 December 2005
This guide visualise the preferred- and standard settings of “User Preferences in Primavera Project Manager. Verify – and if necessary change – these settings.

## Slide 2: User Preferences (Time Units)
User Preferences is placed under EDIT in the menu bar.

## Slide 3: User Preferences (Dates)

## Slide 4: User Preferences (Currency)

## Slide 5: User Preferences (Assistance)

## Slide 6: User Preferences (Assistance)

## Slide 7: User Preferences (Password)
NB: Immediately change the password provided by Primavera Support.

## Slide 8: User Preferences (Resource Analysis)

## Slide 9: User Preferences (Calculations)

## Slide 10: User Preferences (Startup Filters)