## Slide 1: Timesheet Approval Management
Planning Office
17 February 2006
Guideline for timesheet approval managers about the weekly plausibility check and approval of resource’s timesheets

## Slide 2: Login to Citrix and Primavera Project Management
Login to Citrix by use of your Citrix Username and Password (domain is “aaldk1”)
4
3
From the Citrix desktop select ”Project Management”
Enter your Primavera Login Name and Password
Select Database “PMDB” from the list
Click ”OK”
5
4
5
Contents:
Login Citrix and Primavera
Opening Timesheet Approval Tool
Selecting Time-sheets to Approve
Checking Timesheets
Weekly Update Cycle
2
1
2

## Slide 3: Opening Timesheet Approval Tool
Select “Open Global Data”
6
7
Select “Tools” > “Time Approval”
Contents:
Login Citrix and Primavera
Opening Timesheet Approval Tool
Selecting Time-sheets to Approve
Checking Timesheets
Weekly Update Cycle

## Slide 4: Selecting Timesheets to Approve
10
8
8
10
In „Select Timesheet Date Range“ click the button for „From Start Period“, select relevant Start Date/End Date in the „Select Timesheet Period“ window and click
In „Select Timesheet Date Range“ click the button for „To Finish Period“, select relevant Start Date/End Date in the „Select Timesheet Period“ window and click
Click OK
Select the period for which you want to check the timesheets
Select status of timesheets to view - Click bar ”Display ...” and select ”Filter By”
Select timesheet status to view
11
Contents:
Login Citrix and Primavera
Opening Timesheet Approval Tool
Selecting Time-sheets to Approve
Checking Timesheets
Weekly Update Cycle
9
13
12
13
Timesheet Status:
Not submitted - Timesheet opened by resource
Submitted - Timesheet submitted by resource
Approved - Timesheet approved
Rejected - Timesheet rejected
All Timesheets - View all independent of status

## Slide 5: Checking the Timesheets
Contents:
Login Citrix and Primavera
Opening Timesheet Approval Tool
Selecting Time-sheets to Approve
Checking Timesheets
Weekly Update Cycle
Check whether all resources assigned to you have submitted the timesheet (Status = Submitted). If not remind those in question.
Check the submitted timesheets for plausibility, e.g.:
  no obvious typing errors
  no obvious missing entries
  no local rules for working hours violated
Reject timesheet in case of errors by clicking ”Reject”, acknowledge subsequent prompt, and inform the resource in question
Approve timesheet if no obvious errors found by clicking ”Approve” and acknowledge subsequent prompt
14
15
16
17
Notes:
There will be no timesheets for a period where the resource was absent because of e.g. holiday. Exception: Timesheets is used for collection of non-project related hours
Timesheets not opened do not appear in the list of timesheets as the status ”Not Started” is not available.
How to See Resources to Check:
Select „Resources“
Sort column „Timesheet Approval Manager“ by clicking the title bar of the column
See resources you are responsible for as the timesheet approval manager
c
b
a

## Slide 6: Weekly Update Cycle
Contents:
Login Citrix and Primavera
Opening Timesheet Approval Tool
Selecting Time-sheets to Approve
Checking Timesheets
Weekly Update Cycle