## Slide 1: SGL products Adonis
Schedule/PV/Milestones:
M0: 22.10.04 ( 25.10.05)  S2: 29.03.05  DS: 11.07.05
S0: 29.10.04 ( 01.11.05)  S25: 27.04.05  S4: 11.07.05
M1: 10.12.04 ( 23.12.05)  S3: 30.05.05  M3: 08.08.05
Major threats
Targeted standby and talk-values can not be reached
BYD is the single supplier for major components LCD and FPC – quality risk in mass production
HW
B1+ tape out done with a delay of 3 days.
SW
Defect and bug tracking has started
Mechanics
B1 mechanical qualification nearly finished – no major issues found
Prototyping:
Delivery of wrong fixtures lead to limitations in B1.2 and B1.3 test coverage