## Slide 1
EGOLDlite DORADO DS 03.06.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 2: EGOLD Lite Measures to get DORADO DS 03.06.
Measures to get DS on 03.06.:
Use synergies between LIBRA and DORADO.
- DORADO uses same PCB like LIBRA. Almost same population.
- SW is 90% same like LIBRA.
Delta TA based on LIBRA instead of full TA.
Pilot Run w/o S3-HW as DORADO bases on LIBRA.
(Like in LEOPRAD)
Work on the weekend and over May festival.
PRECONDITION:
ONLY WHEN LIBRA RUN SMOOTHLY IN THE PILOT SERIES DORADO CAN DO AS WELL!!!!

## Slide 3: 85 product project highlights
Flamingo
Malpha 03.11.04  S15 17.03.05 S4 19.10.05
M0 10.12.04  S2 26.05.05 M3 08.11.05
S0 23.12.05  S25 21.07.05 M1 28.01.05  S3 30.08.05 MKA1 30.11.05 (150k, VKL)
M1 was declared on 28.01.05.
A1 prototype shop was finished and the A1 prototype evaluation is ongoing.
100% of MD data has been finished.
RF PPL issue needs to be closed ASAP.
1MKA shortcut for Market Availability what means a certain quantity at a certain time at a certain location.
Finch
No Malpha S15 27.06.05 S4 16.02.06
M0 25.03.05 S2 19.09.05 M3 09.03.06
S0 08.04.05 S25 15.11.05 M1 23.05.05 S3 05.01.06
- M0 workshop will be scheduled on Mar. 21st – Mar. 25th.
The 90% ID data for first mockup had been come out on Feb. 26th.
- The requirements of BT, external RF connector and rotated display are under investigation. The final decision will be available on Mar. 4th.
Quail
S15 22.07.05 S4 17.03.06
M0 3.4.05 S2 07.10.05 M3 07.04.06
S0 29.04.05 S25 22.12.05 M1 25.05.05 S3 10.2.06 MKA1 17.03.06 (100k, VKL)
- No Malpha.
First Primavera schedule does not reach MKA 01/06. Improvement ongoing.