Meeting Minutes Jerry UE workshop Düsseldorf, Wednesday, 22 February 2006, 13.00-19.15

Author: Thomas Bartl,

0178 770 0739

Participants:

Vodafone:

Florian Pummer, Chris Frost (part time), Virginia A., Nancy Birkhölzer

BenQ: Wolfgang Klebsch, Clemens Lutsch, Thomas Bartl, Gary Vincent (part time)

Topics:

- Introduction

- Project Team Org Chart

- Project Status (principle timeline)

- Agile SW development approach

- Approval schedule

- UE feature compliancy discussion

- Keypad Illumination discussion

Ad 2) was well received from VF

Ad 3), 4) and 5) overall Agile SW development approach was seen as very positive approach by Vodafone, overlapping of availability of sprint 4 SW (10 July) with start of pre-acceptance test on 3.7. gives some concern,

Either approval phase has to be shortened by 1 week or sprint deliveries to be improved by 1 week

 Recheck possibility to improve schedule of Agile SW development approach (W. Klebsch)

 TCDs: UE TCD should be merged into overall version 3.3 TCD, to be provided to VF on 3.3.06 (T. Bartl)

ad 6) discussion of open and non compliant items of UE TCD

 Clemens to distribute updated list with AIs

Text editor discussion

 Clemens to distribute updated Excel sheet with AIs

Biggest issues are Text editor (quite some feature requirements) and Help Menus

ad 7) preferred option: use white keypad LED for numeric and function keys, feature keys should be painted in correct Pantone (should match colour of Soft Keys in display, 1st prio), Home key also white for normal illumination with blinking green in case of event (milky plastic to make green light less spotty).

Advantage: no need for optical insulation between numeric and function keys

Disadvantage to solve: readability of numeric keypad at daylight

 provide examples and ideas how to improve performance at daylight (Mars, bigger/inverse font for numeric keys, etc) (T. Bartl/Lars Bonde)

 provide demonstrator to Vodafone showing the expected behaviour, time line tbd (T. Bartl, Lars Bonde)

2nd option in case readability of numeric keypad is not ensured:

Blue LEDs for numeric keypad, grey colour for function keys, home key also grey with green blinking in case of event

Other action items are on Vodafone Team Room log list

 Monika, please distribute accordingly

Thomas Bartl