## Slide 1: Jerry – DL Support
Allan Hansen
BML BenQ PHE AAL RD DL
Wednesday, February 08, 2006

## Slide 2: Agenda
DL support
  Project organization
  DL working area
  Workareas/packages - TBC
  Risk’s
  Milestones
Integration Management support
  Project organization
  IM/BM/CM approach - TBD
  Current status
  ....

## Slide 3: Project organization - Device Layer

## Slide 4: AAL DL Support
Native
UI
(SISL)
Java
Applications
Java
Framework
Application Engines and Services
(SISL/BEI)
Peripheral Services
(SISL/BEI)
Raw UI
(SISL)
SISL
BEI
AAL

## Slide 5: DL Workareas/packages
Steckbreif Styleguide UE Featurelist dHW delta

## Slide 6: Risks

## Slide 7: Milestones
M0: 03/02-06
S0: 28/02-06
M1: 14/03-06 A1/B1 + DL
S15: 18/04-06
S2: 17/05-06
S25: 22/06-06
S3: 14/08-06
AS: 14/08-06
S3-HW: 17/08-06
PS: 01/09-06
DS: 15/09-06
M3/S4: 09/10-06

## Slide 8: Jerry – IM Support

## Slide 9: Integration Management support

## Slide 10: Integration Management - approach
Facts:
  Stabil Aries SW
  Very short term development time
Consequence:
  Stabilisation and protection of the SW MUST be managed and controlled through out the whole development cyckle
    Strict planning of integration points
    Filtering sw maturity deliverires (Qualitity gates, tests)
    Non-immediate workflow
  Incremental integration sequence (layer dependancies)
  Release Management:
    Iterative process with main release every second week, bugfix follow the week after
  ClearQuest bug tracing from the start
  All development on one DB
  Seek to avoid distributed development
  SCRUM approach (i.e. target for next release etc.)

## Slide 11: Integration Management
Status
  IDB in BEI with Aries SVN 25
  CDB in AAL in sync 09.02.2006
  Workflow TBD in workshop
    Definition of a SW packages from SISL
    Sneak preview from PSE/STSL/SISL
    Release Management
    Tracking team
  OTC (Official Tool Chain) TBC
    Production tooling (Lauterbach, winswup, bfc, etc.)