## Slide 1: Jerry Vodafone Approval plan (SGL)
VF final
acceptance
start shipment
GCF / TA samples
pre-test
acceptance tests
Final
test
8 weeks
Start Test Phase A
B2 Samples
Start Test Phase B
Start Test Phase C
Start Pre Test
B2 Samples
SW Drop 2
SW Drop 1
SW Drop 3
37
36
38
39
25
27
26
28
29
30
35
34
31
32
33
B1 Samples
03.07.06
SW Drop Pre
S25
S3
40
2.10.06
25.09.06
31.07.06
28.8.06
Bugfix +retest