## Slide 1: Jerry ST Status
Wei Xue Kai
PL ST
2006-02-14

## Slide 2: Schedule of ST
M1 BEJ&AAL
  risk
    PICS/PIXIT required.
    Detail primavera plan made.
    SW Spec and feature list and MMI Spec not release
    SW deliver plan
S2/25 AAL
  1st test run:3 wks 25-Apr-06 to 15-May-06
    HW: A1+ 25-Apr-06
    SW: A1+ SW Freeze 05-Apr-06
  2st test: 3 wks 07-Jun-06 to 27-Jun-06
    HW: B1 07-Jun-06
    SW: S25 SW Freeze 06-Jun-06
  Sub run:
    Different SW baseline (SW)
    Bug fix
  Risk:
    Each milestone required HW and SW deliver on time.

## Slide 3: Schedule of ST
AS and TA schedule 18-Jul-06
  TA principle
    Delta TA based on SP65 HW and Aries protocol stack
    Full TA test based on new B6E RF integrated with SP65 HW
    R&TTE Totally new
    GCF Delta and share result with R&TTE
      RF New
      PS Delta (SIM, Supplementary Service, Because New UI)
      MMS New (Because New UI)
      Field Trail New (Because New UI, should be discussed more)
    FCC E/A team decide
  Test LAB and notified body
    BEJ 7layers test lab
    CETECOMM
  EUT
    RF and Protocol test result on B1
    B2 HW
    TA freeze SW
  TA schedule
    17-Jul-06 to 07-Sep-06
      Test and report
    07-Sep-06 to 14-Sep-06
      Application Certificate work
    15-Sep-06
      Get certification
  Risk:
    Latest GCF cases status changed and updated

## Slide 4: Schedule of ST
S3-DS-S4
  TA test
  Customer related test
  Milestone test

## Slide 5: Working Split
AAL
  All HW related and PS related test Before S25 on A1+ and B1
  TA RF and PS test on B1
  Prototype support before S25
  <10 Engineers
BEJ
  All SW related test for whole lifecycle
  All HW related and PS related test between S25 and S4
  Delta test on B2 for TA used
  All TA paper and planning and certificate work
  Prototype support after S25
  <20 Engineers