| To Distribution list | Minutes of Meeting |  | Acknowledgement |
| --- | --- | --- | --- |
|  | Organisation Jerry project |  |  |
|  | Moderator Tel.: Poul Erik Rask 7219 5604 |  |  |
|  | Minutes Tel.: Poul Erik 7219 5604 |  |  |
| On (Day) Date from-to Location/Building/Room Wednesday 15-02-2006 09:30 – 11.30 MeetingRoom 2.1.17 |  |  |  |
| Topic: 02. Jerry HW Meeting |  |  |  |
| Participants Department Location Arne Bisgaard Kristensen, Michael Brammer, Poul Erik Rask, Randi Bak, Dorte Nielsen Flemming Bach Kristensen (FBA), Katharina Hilker (KLF: 8849-5396) Jens Riedel (KLf: 8849-5063) Lars Bonde (LBR) (optional) Christian Primdahl Nielsen (optional) Green = Attend the meeting Red = did not attend the meeting |  | Informed parties Department Location Clemen Boje Larsen, Karsten Roar Sørensen Per Dalgaard Pedersen Pia Bjerring Morten Christensen Allan Hansen |  |
| Legend: Text in black: Information from last meeting(s) Text in blue: New information Text in red: Important information! Text in black, yellow highlighted: Very important information Text in black, light blue highlighted: Old news from last meeting, but no newer information available |  |  |  |

|  | Who | When |
| --- | --- | --- |

# 1: Agenda.

2: Planning:

| Milestone | Date | Comment |
| --- | --- | --- |
| M0 |  |  |
| S0 |  |  |
| M1 |  |  |
| S15 |  |  |
| S2 |  |  |
| S25 |  |  |
| S3-HW |  |  |
| DS |  |  |
| S4 |  |  |
| M3 |  |  |

PCB Layout:

|  | Schematic freeze |  |
| --- | --- | --- |
|  | Tape out |  |
|  | Evaluation |  |
|  | Preliminary Quantity |  |
|  | Schematic freeze |  |
|  | Tape out |  |
|  | Evaluation |  |
|  | Preliminary Quantity |  |
|  | Schematic freeze |  |
|  | Tape out |  |
|  | Evaluation |  |
|  | Preliminary Quantity |  |

3: Next Milestone:

M0

4: Co-ordination

|  | Completed on: Initials and Date |
| --- | --- |
| Time Schedule. Will be updated during this week Is updated, and can be found in Primavera target plan. | Lars |
| I/O connector The Slim Lumberger is working decision. AD is currently consulted if they can support the Jerry with accessories in the product life time. Vibra is moved above the RF Chamber, and changed to a Hera. Vibra must be placed as close as possible in the corner of the PCB. | Poul Erik |
| Keylock side switch Is there space for the MR sensor in the lower right side? Suggestion from MD and dHW is to use either Hall / MR sensor. Will be included in the first layout. | .Kim/Flemming |
| LCD Aries display is selected Can the display be rotated 180 degrees? JJA will ask Alps and Phillips, and arrange samples? It is possible to change the viewing directions, so that we can rotate the LCD. It has been decided that the display is rotated 180 degrees, and no changes must be made to the display. So far it’s ok to place the display connector over the cut out for the speaker. | Lars |
| Antenna EA suggest a Cadilac antenna with app.90 mm length and feeding point near the center of the antenna. To be placed inside or outside of the plastic Depending on the RF solution. The schedule for the antenna will be very critical, further investigations are needed. Timeline from B1 samples to AS is limited. | . Arne/Christian |
| On/Off switch CPM is taking care of eventual patent right. We suggest to use a switch of the same type as the side keys (but single version) A few solutions (Found in SAP) has been provided to Mechanical department, for the on/off switch. Still on-going Ongoing. | Christian/Kim |
| 2xSidekey Side-switch will be placed near the antenna. The pcb outline for the switches is to be copied from Philipe/Minos pcb. Today we have 81mm for the antenna, changing the RF solution would give more space. Today there is 90mm for the antenna . |  |
| Stack up Is ready, but the outline is missing. First outline is expected Thursday CW06. Not yet received, but is expected at 10:15 the 15th of February 2006. | Christian |
| RF Chipset Recommendations from RF are to use B6E due to performance and risk in the project. Find cost difference between B6E & IFX (SD1) solutions including external components. Answer will come today. It has been decided that we implement the B6E, it is implemented in the layout as well. | Michael |
| SAR SAR ring is not implemented currently in Jerry. We need conducting paint in the front part, with 2 contact points. | Arne / Christian |
| Battery: Present working assumption is 820 mAh SP65 We cannot use the Hera battery, it will not help in the design. We need to find the design of the Swan and Hydra battery. Swan battery is too long. Design will be presented to VF today includes the 820mAh battery, only if they reject the design we might change the battery. | Flemming. |
| Plastic screw towers Working assumption is like Penlope pcb Screw towers are not used as fixing point, except for 1 hole in the top of the PCB, we need to check if this has to be moved due to the rotation of the display. Test points can be moved, but must be moved more than 3mm. | Christian Michael |
| Fixtures Depending on fixture reuse from Service. Find a drawing of Penelope fixture. For the first prototype series we can use Penelope fixture Please see above. | Randi/Katharina |