## Slide 1: Jerry Kick off workshop Agenda
Lars Bonde, XinJuan Song, Arjen Broeze
2006-02-05

## Slide 2: Preconditions
Project setup (handover timeline preferences) per department agreed (detailed handover planning will be discussed in the workshop) (week 6)
SW estimation finished
Planning for “Work” is determined by SW, HW and ST
Primavera access for all PPLs

## Slide 3: Agenda
Monday 13.02.06
  10:00 – 10:30 Introduction / background (Koh Kheng Wah – WJB 6121)
  10:30 – 11:00 Jerry way forward (Dirk Didascalou – WJB 6121)
  11:00 – 11:15 Current project setup (WJB 6121)
    Organisation – Set-up BEJ and AAL – PL-T
    Communication scenarios, mailing lists PL-T
  11:15 – 12:00 Project status (WJB 6121)
    Status HW/MD/ID – Aalborg – HW-PPL
    Status SW – Beijing – SW-PPL
  12:00 – 13:30 Lunch
  13:30 – 17:00 Define process (tailoring) – Thomas Bartel, Brian Mortensen (WJB 6121, 6909)
    Milestones for HW/SW/ST (Scrum?? – How to implement in the system)
    Synchronization points
    Define key activities (must have) for each milestones and nice to have’s (based on MEP 7.02)

## Slide 4: Agenda
Tuesday 14.02.06
  9:00 – 17:00 Work
    Split in 3 main groups: HW/MD/PE, SW and ST
    SW: define work packages, feasibility study, IM scenario, contractors, contracts, Scrumm milestone approach
      Detailed schedule in separate file
      Location: WJ-C
    HW/MD/PE: review stack-up concept, mechanical design, layout, part list, BOM, suppliers
      Schedule will be determined on Monday
      Location WJ-B 6121
    ST: HW performance test, TA, Cradle/fixture, Test spec, R&D support
      Schedule in next slides
      Location: WJ-B 6909
  16:00 – 17:00 Prototype shops (LCM1 & 3) (WJB 6126)
    Define which prototype runs take place where / define handover (TELCO with KlF)

## Slide 5: Agenda
ST schedule Tuesday (WJ-B 6909)
  9:00-10:30
    Schedule (TA) review and calculate
  10:30-10:40
    Tea break
  10:40-12:00
    Test plan review
    Workload distribute
  12:00-13:00
    Lunch
  13:00-15:00
    Test plan review
    Workload distribute
  15:00-15:10
    Tea break
  15:10-17:00
    R&D support and Cradle / Fixture prepare

## Slide 6: Agenda
ST schedule Wednesday (WJ-B 6909)
  09:00-10:30
    Test spec review
  10:30-10:40
    Tea break
  10:40-12:00
    R&D support

## Slide 7: Agenda
Wednesday 15.02.06
  9:00 – 12:00 Continue with work started on Tuesday
  12:00 – 13:30 Lunch
  14:30 – 17:00 Create handover planning (PPL)
    Detailed steps
MD and PE will visit Perlos in BEJ all day

## Slide 8: Agenda
Thursday 16.02.06
  9:00 – 9:30 Summary Wednesday
  9:30 – 10:30 Product clearing (Zeng Yun) (WJB 6121)
    Attendees PL-T, CPM, TPM, PL-SW, PL-MD, PL-HW, PL-BB, PL-LPD, PL-RF, PL-EA
  9:00 – 12:00 Project planning per department (PL-T)
    Create planning per department and define dependencies
    Input planning in PV
  12:00 – 13:30 Lunch
  13:30 – 16:00 Optimize planning (PL-T)
    Based on input from work-days and dependencies
    Create committed milestone planning
    Visit in BEJ office from keypad suppliers for MD and PE
  16:00 - 17:30 Conclusion (PL-T)
    Identify open action items and plan activities
    How far are we from S0/M1?