## Slide 1: M-Alpha Documentation Jerry
Kheng-Wah Koh
January 2006

## Slide 2: Document Change History for Jerry M-Alpha Declaration
No. | Date | Name | Change to Document
1 | 11.01.06 | Kheng-Wah Koh | First version

## Slide 3
Need Based Consumer Experience (Target at M-Alpha)
Consumer need (Reassurance)
I need a easy-to-use phone only for voice calls and texting, to keep in touch easily with family and friends. The phone should be uncomplicated and comes with built-in helpful tips
Current Behavior
I find most of the phones out in the market too complicated to use, they have too many features and too complicated user interface. I would like to have a phone that has a practical/functional design and easy to use user interface.
Future Behavior
I would like to own a phone that has a functional design, easy to use user interface, and comes with only features that I would use frequently.
Surprising & elegant solution (differentiator)
Hard keys access to frequently used features. Uncomplicated features, easy to use interface that can cater to even the most non tech-savvy consumers.
Technical source of solution (mech., electronics, software…)
Mechanics based on Goldfinch/Amber stack-up with additional hard keys. EGoldradio platform. Software based on Goldfinch with major changes to User Interface according to Vodafone Simply requirements.
Competitive Solutions and BenQ differentiation
Differentiate from competitor Sagem VS1and VS2 through material finishing that gives perception of reliability and quality.
Total Consumer Experience (extension of the benefit / solution)
A “common sense” mobile phone together with Vodafone Simply program, which provides simple and clear tariffs plans, offer consumers a reliable straight-forward mobile solution.

## Slide 4: Jerry – Vodafone Simply Window of Opportunity
Jerry
Launch 09/06
Jerry is part of a “package deal” for Vodafone together with Kestrel and Merlin. Support the growth of Vodafone Simply customer base with Jerry.
Selling proposition: Simplicity – easy to use mobile phone for practical consumers.
Key theme: Convenience
Use cases (User/ MNO): Make calls and send SMS to friends and family.
Dedicated innovation: Fulfill Vodafone Simply requirements.
Story Successor to: none
Technical Platform: EGR
Price Point: €90 at launch, €65 EOL
Launch Date/ PLC: 09/06, ~12 months
Addressable Market:
Volume/ Market Share: 300k committed by VF, target 450k over lifecycle
Target Profit: tbc
Consumer Segment: Reassurance, VF Adult Personal Use/Mature Basic User
Regional Market Focus: WE, EE, (Australia/NZ tbc)
Sales Channel Split: 100% operator
Key Operators: Exclusive for Vodafone
Competitor Products: Sagem VS1, Sagem VS2
Strategy
Product idea
Target positioning in portfolio
Target market
(retail-consumer and operator)
DRAFT

## Slide 5: Jerry Vodafone Simply
 | End-user requirements |  |  |  | MNO requirements |  |  |  | 
 | not req. | Basic | Perf. | Enth. | not req. | Basic (under fulfilled) | Perf. (meet) | Enth. (exceed) | Target values (Untouchables are marked red)
Quality of basic functions (I/O-keypad & voice / UI / RF) |  |  |  |  |  |  |  |  | Excellent keypad tactile. Additional keys and easy to use UI as per VF Simply requirements.
Design/ Material/ Form factor |  |  |  |  |  |  |  |  | Bar form factor, finishing should give high perceived quality and reliability. <85g
Imaging/ Video |  |  |  |  |  |  |  |  | Not required.
Music/ Audio |  |  |  |  |  |  |  |  | Basic AMR/MIDI/Wav polyphonic ringtones.
Gaming/ Applications |  |  |  |  |  |  |  |  | Not required
Outdoor (robustness/location) |  |  |  |  |  |  |  |  | Not required
Messaging/ Presence/ PoC |  |  |  |  |  |  |  |  | SMS, Voice Messaging via MMS
Business/ PIM/ Sync |  |  |  |  |  |  |  |  | VF request for downloadable application via USB – request on-hold due to EGR technical feasibility issue.
Other additional services |  |  |  |  |  |  |  |  | 
Visualization (display/ lighting) |  |  |  |  |  |  |  |  | Min. 120x160 pixel, 64k color, 2.0’’ LCD
Interaction with other devices |  |  |  |  |  |  |  |  | VF request for USB connectivity – request currently on-hold.
Usage/ standby time |  |  |  |  |  |  |  |  | Stand-by time >300hrs Talk time > 300 mins
Data storage |  |  |  |  |  |  |  |  | 4 MB user memory
Consumer personalization/ Operator customization |  |  |  |  |  |  |  |  | Fulfill VF Simply requirements
Required air interface: GSM GPRS EDGE UMTS WLAN VoIP (WLAN) other:
Preferred form factor: Bar Slider Clam New/ others: “conversion””
X
X
x
Highly challenging project schedule.
PD resources constraints
Possible risks
DRAFT

## Slide 6
Special buttons enable user to access the commonly used features easily.
Easy to use User Interface designed to Vodafone Simply specification.
Large display allow the older aged users to view numbers and messages with no difficulty.
CORE CATEGORY: Affordable Quality
CONSUMER SEGMENT: Reassurance, VF’s APU/MB
THEME POSITION: Convenience
Consumer Value prop.
Simplicity – easy to use mobile phone for practical consumers.
Selling prop.
Gender: f/m = 50:50
Age Focus: >40
WE, EE, Australia/NZ
Income: mid
Lifestage: middle-aged, empty nesters
Demo-
graphics
VF’s Adult Personal User (APU): Manage a hectic life and want to be in control. Value driven - cautious money managers who rely on tried and trusted brands
VF’s Mature Basic: Typically older aged, empty nesters
Lifesyle
Target Group (Who)?
Jerry is part of a “package deal” for Vodafone together with Kestrel and Merlin. Support the growth of Vodafone Simply customer base with Jerry.
Strategy &
History
My phone should not be complicated and have too many features that I don’t use frequently.
It should be convenient & contains self-explaining features.
I need a mobile for security/emergencies and family contact, it is not core to my life and I only used it when away from fixed line.
I’m value driven - cautious money managers who rely on tried and trusted brands
I have low technology engagement.
Selling & Value Proposition (What)?
Target Group Benefits (Why)?
Jerry - Vodafone Simply Consumer Profile
Emotional
Functional
Consumer Positioning
Jerry
Launch 09/06
DRAFT

## Slide 7
Window of Opportunity - Untouchable Features
Consumer needs
Operator requirements
Competitor influences
Untouchable Features
Design Values
I need a easy-to-use phone only for voice calls and texting, to keep in touch easily with family and friends.
I have low technology engagement, the phone should be uncomplicated to use.
I’m value driven - cautious money managers who rely on tried and trusted brands
Special buttons to access frequently used functions.
Easy to use user-interface according to Vodafone Simply UI specification.
Product delivery start in September 2006 in time for Christmas/year-end business
Sagem is currently supplying phones for Vodafone Simply program
Special buttons as per VF Simply requirements
Easy to use User-Interface as per VF Simply requirement
Delivery start by September 2006
Functional and main stream but communicate high quality and value based on precision and modernity

## Slide 8: Design
Key Design Theme
Look and Feel: Simplicity
Co branding/ Nb. of IDs: Vodafone/ 1
Level of customization: Special buttons per Vodafone Simply requirements
Design Line: Bar, with special buttons
Dimensions: 111.5x45x16mm
Current ID based on Egoldradio stackup.
Decision made this week to switch to SGL platform. Stackup, including LCD will be changed. Impact on dimension and overall ID under evaluation this week.

## Slide 9: Target and Malpha Business Case Jerry The Target GM with 30% is over fulfilled by 12 %
Comments / Analysis / Risks
  Cost Category Comments
  TTM - none
  Volumes not verified by regions
  Price 90 EUR Launch
  HK - BOM: Estimation Mr. Schlusche - CC: Amber as reference
  COGS: - SC: standard for price class
  Overhead - PD: Estimation PD = Target - Marcom: Standard for price class
  Analysis / Risks:
  No Target Cost Gap (11 EUR above Target)
  The Launch price with 90 EUR is without regarding any push-back to VF (therefore the price is at risk) –> tbc.
* Focus on Service Costs
Business case was calculated based on Egoldradio BOM. Decision made this week to switch to SGL. New SGL BOM still pending.

## Slide 10: Business Case – Analysis and required Actions The Jerry is show a overall positive financial situation
Analysis / Actions
  Analysis Comments
  Target GM fulfilled fulfillment
  Development - with 3,9 is very good GM Index:
  Time to 2 months (85 k volume) Break Even I: (EBIT =0)
  Time to GM always higher HK Break Even II: (acc. EBIT = max.)
  Actions
  Check Pricing risk due to planned push-back VF
Positive Trend
Negative Trend
Business case was calculated based on Egoldradio BOM. Decision made this week to switch to SGL. New SGL BOM still pending.

## Slide 11
Deliverables | Status | Comments
Product Specification (Steckbrief) |  | Done
Positioning |  | Done
Platform Defintion |  | Done: SGoldlite
ODM/In-house split | Inhouse | 
Stack-up (input for design) |  | Work in progress
PD Feasibility check |  | Work in progress. Schedule is highly challenging.
Volumes, Price lines |  | Price and Volume forecast available from Vodafone Account Team.
BOM |  | Only rough estimate based on Amber/Goldfinch delta.
Business case |  | Pending new SGL BOM
Site Strategy |  | Work in progress
First SCM production capacity indication |  | Pending
Staffing Rea and PD Team |  | Open, full team not yet in-place.
Status of deliverables

## Slide 12
Window of Opportunity – M-Beta Milestone Approval
We, the Portfolio Definition Team recommend to take the following decision:
Yes
No
With Modificat.
Decision taken:

Approve Milestone M-Alpha for Jerry,i.e., start with M0 product definition process
Jerry
Jan 19, 2006

## Slide 13: M-Alpha to M0 main activities

## Slide 14: Schedule
Current commitment from Product House is Delivery Start in end October 2006. Detailed project schedule not yet available.
Requirement from Vodafone is DS in beginning September 2006, so as to ramp up in-time for their year end/Christmas business.
With the decision to use SGL platform, TPM is the midst of clarifying resources and effort, and checking possibility of DS earlier than end October.

## Slide 15: M-Alpha Teams Composition

## Slide 16: Team set-up
Jerry M-alpha team
CPM: Kheng-Wah Koh TPM: Lars Bonde, Shuai Zhang
Vodafone interface: Gary Vincent, Thomas Bartl, Monika Reiss
BA: Reinhold Mair, Gina J Gao
UE: Clemens Lutsch
Design: Rudolf Voigt, Pearl Chen

## Slide 17: M-Alpha Reporting

## Slide 18: M Cockpit – Jerry Vodafone Simply phone
Product
Time to Market
Financials
Degree of Implementation
Staffing
Mechanic / Design
Features
tbc
tbc
tbc
tbc
GM €
GM %
Status
Dec 05
Feb 05
M0
DS
Status
Jerry
CPM:
Kheng-Wah Koh
0 → 100%
0 → 100%
0 → 100%
Volume
Mα
Nov 05
Jan 05
Target
Current
450k
450k
PH
Site
Aalborg/
Beijing
Status
Much delays in confirming PH site and PD resources.
Decision to switch to SGL platform has just been made. Detailed technical, effort and timing evaluation of VF Simply requirements are still progressing.
Launch price has a very good margin over the previous EGR BOM. However, this needs to be re-evaluated with the decision to use SGL.
Issues
Significant cross sites coordination required due to PD resources constraints and this can adversely impact the already challenging TTM schedule
Business case uncertainty due SGL BOM and PD cost not yet known as effort evaluation still in progress.
Next steps
Ramping up REA and PD team asap and catch up on schedule
Sep 06
tbc