S4/M3 Milestone Declaration

| Product | Philippe |
| --- | --- |
| Version / Country | All variants |
| PA Documentation Number |  |

The team members confirm that the prerequisites for declaration of the milestone are fulfilled.

- Technical Project Management Team

| Function | Name | Signature | Date |
| --- | --- | --- | --- |
| TPM | Jürgen Schmitz |  |  |

Comments / Restrictions:

# M3/S4    Unlimited Release for Market / Development Project finished

| Responsible for achieving the synchronization point |  | Realization Team |
| --- | --- | --- |
| Decision |  | MD Management Board |

| ## Project Management | Completed on: Initials and Date |
| --- | --- |
| - Conformity assessment (Declaration of conformity) and certification ready and required certificates received | Done |
| - The declarations of the functional areas in accordance with the table in Chapter 4 are available | Done |
| - The REA Team declares M3/S4 for the device and accessories | Only for PD Team |
| - Support team (for the time after M3/S4) and assigned responsible specialists have been named, handover to support team has been taken place. | Done |
| - Complete and consolidate project documentation, i.e. prepare one set of valid documents and delete otherwise unnecessary files (e.g. temporary or outdated documents) (after M3/S4) | Documentation in project folder No clean-up |
| - Other project completion activities | n.a. |
| - Remaining activities documented | See MOM and S4/M3-declarations |
| - Project development completion declaration incl. project review | n.a. (=S4) |
| - Project review Workshop (Lessons-learned-Workshop) is done. | N/A (AAL to Motorola) |
| - Variant Management | Not TPM |
| - Variant disposability (PLM/KEP status 11/20) according production plan is being build and due time of disposability confirmed | Not TPM |
| - Handover to standard variant process is done (standard lead times according customization guide, variant meeting) | Not TPM |
| - Sales approval | Not TPM |
| - Price / quantity over quarterly Price Meeting and Life Cycle updated | Not TPM |
| - Refresh / contingency plan adopt | Not TPM |
| - Approvals: | TA okay |
| - Approval certificate for general approval is available | TA okay |
| - Approval folder is available | TA okay |
| - Customer acceptances have taken place | Not TPM |
| - Turnover expectation (update) | Not TPM |
| - Quantities by regions and marketing channels | Not TPM |
| - Quantities by levels of extension / product models | Not TPM |
| - All open tasks from the previous milestone are closed (= unlimited release of the previous milestone) | Done |
| - In case of any open topics, a list of open topics, responsible persons and due dates has been created | See MOM of regular meeting |
| - All distributed relevant samples are recirculated | N/A |