## Slide 1: „Philippe“ OPC Status Report at M3/S4
J. Schmitz
Technical Project Management
18.07.06
CPM: C. Weidner
TPM: J. Schmitz
TPM BA: Ch. Vogel

## Slide 2: Quality Gate Rating Philippe M3/S4 Status
CONTRACT
Cost vs. Target
HK: 98,28€ (current) vs. 88,40€ (M1 target)
=> deviation + 11%
RD: 4'1 Mio.€ (current) vs. 4'7 Mio € (M1 target)
=> deviation -13%
Time-to-market
DS: 19.05.06 (current) vs. 29.05.06 (target)
S4: 14.07.06 (current) vs. 30.06.06 (target)
SCM
Allocation
No issues
Material availability
No issues
Production Technology
No issues
SP
BOM (average lifecycle)
87,9€ (current) vs. 77,7€ (M1)

## Slide 3: Quality Gate Rating Philippe M3/S4 Status
R&D
Software
No issues
Hardware/Radio
No issues
Mechanics
No issues
Compliance and Approvals
No issues
QM
Overall Prod. Quality / System Test
No issues
Project Quality
All signatures are available

## Slide 4: Product House Costs

## Slide 5: Required management support
OPC
accepts the milestone declaration
rejects the milestone declaration