## Slide 1: Status Hawk
Ramp Up situation:
- Planned Production Start @M1: 3.8.2006 (cw31)
Actual: 9.8.2006 (cw32) with No ID
14.8.2006 (cw33) with variants
- Planned Delivery Start @M1: 11.8.2006 (cw32)
Actual: 18.8.2006 (cw33)
Planned volume @DS: 20K
Actual: target 14K
Measures:
Daily TelCo with Nolato driven by SCM QM
BenQ staff onside @Nolato and WBL to solve the problems with tooling and optimize delivery
Weekend work at Nolato and WBL; WBL on site at Nolato
Further critical issues:
Side key tactility has to be improved -> actually delivery to OPs blocked from QM