## Slide 1
December 2nd, 2004
Com MD PD
- Strictly Confidential -
Resource and Roadmap Alignment
Wolfgang Klebsch

## Slide 2
Resource planning

## Slide 3: PD resource transparence is given
Opportunity
Threat
Scenario and Budget planning incl. HC in the PMC database
  PMC delivers the load and budget overview (plan)
Projects from M0/C0/P0 onwards in PV
  PV delivers the exact project overview & critical path overview
Comparable approach used by other Siemens units

## Slide 4: PMC covers the Budget and Scenario planning, Primavera the Project planning
Planning / Spec. draft
Spec. freeze
1. samples available
samples tested
final samples available
Acceptance from platfomr / product to predevelopment project
I15*
I1
I25*
I3
I4
I2
I35*
Maintainance closed
I0
* Based on a draft version of the HW predevelopment process
Note: Component Projects can be started whenever necessary
Study
Concept
Implementation.
Test -
Ready for Integration
Maintenance
CS0
C25
C3
C4
C0
C1
Study
Concept
Implementation.
Test -
Ready for Integration
Maintenance
CS0
C25
C3
C4
C0
C1
Basic feasibility
Platform on paper Schematic
1. system board running
Platform PCB tested and working
Platform ready for product dev.
Platform compliant and fully working
Platform maintainance closed
BSF
P
P1
P0
Mbeta
P15
M0
(M1)P25
(S25)
S4-28 M
S4-26 M
S4-24 M
S4-16 M
S4-12 M
S4-10 M
S4- 4 M
P4
M@1 Board
M@2 Board
M@3 Board
P3
M new P2
S4-14 M
Availability PV Plan Product
Availability PV Plan Platform
Availability PV Plan Predevelopments
Availability PV Plan Components
Schematic Platform Process
For NG SW project specification for planning not sufficient
Availability PV Plan

## Slide 5
Load Charts

## Slide 6: SWC faces a very critical situation – securing SG2 and future topics with budget & HC cut impossible
Loadchart* for SG2 Release (optimized) and future topics
*HC and consultants w/o Manaus
206 HC
220 Cons./
35‘ Cons. costs
Future Topics:
NG operator features delayed
SG2 Rel. 2&3 optimized
Intel Platform

## Slide 7: The outlook for the actual FY shows an massive overall overload – (Platform agreement 26.11; All products included)
Loadchart (PD w/o Internal services) PMC 2.12.2004

## Slide 8: EMC Antenna is one of the most critical areas (Platform agreement 26.11; All products included)
Loadchart (PD w/o Internal services) EMC 2.12.2004

## Slide 9: ST HW faces a serious challenge for UMTS (Platform agreement 26.11; All products included)
Loadchart (PD w/o Internal services) ST HW 2.12.2004

## Slide 10: ST SW faces a serious challenge for UMTS (Platform agreement 26.11; All products included)
Loadchart (PD w/o Internal services) ST SW 2.12.2004

## Slide 11: SWC faces a serious challenge for UMTS (Platform agreement 26.11; All products included)
Loadchart (PD w/o Internal services) SWC 2.12.2004