## Slide 1: SGL products Plover
Schedule/PV/Milestones:
M0: 01.04.05  S2: 26.09.05  DS: 14.02.05
S0: 26.04.05  S25: 24.11.05  S4: 28.02.06
M1: 03.06.05  S3: 10.01.06  M3: 28.03.06
Major Issues
Discussion about switching to SG2 solution still ongoing due to the fact that a lot of one-time L1 effort would be necessary but from today’s point of view SG2 Rel. 2 in 02/06 is highly endangered (see Polaris Status Report)
Current design is based on a rotated display which is not possible without either changing the display modules or use a different speaker – investigations ongoing
HW
Updated AAC-Chip (SACC-X) required with included SD-Interface and 26MHz SPI. Schedule risky but feasible.
SW
High one-time effort for support of Nano-I/O, AAC chip with SD interface, display interface not via video chip.
Only support of 130x130 display resolution possible as no SGL-based MMI available for 128x128 resolution