## Slide 1
Uwe Schmitz
January, 2006
Some basics about ‘MEP’

## Slide 2: History IPO/MEP
Mid to late 90s: IPO (Integrierte Prozess Ordnung)
Describes
  Milestones
  Organizational framework / Teams
  Process / tasks
Has accompanying milestone checklist: MEP (Meilensteinergebnisse in der Produktentwicklung / Milestone Execution Plan) Main purpose: Synchronization between involved functions

## Slide 3: Today
IPO almost unknown. MEP is seen as ‘The Process’.
In parallel: ‘PLM-picture’, organization and role description on the intranet
Milestones were added: Mk, M, M, PS, DS, AS, MKA
From MEP 6->MEP 7: increased number of checkpoints
Some complaints: too complex / too much / too vague / too imprecise / unclear responsibilities
Ownership of MEP changed frequently. Today: IT PLM
Checklist responsible assigned per function
Next steps: R&D-driven (+TPM) (E03/2006)
  Support of product classes I-IV. R&D not driving entire MEP adaptation
  Adaptation to new Org (espc. TPM -> roles TPM / TPM R&D)

## Slide 4: Pros and cons
Pros
Guideline through project
Comprehensive documentation (also for newcomers)
Agreement between all project players
No need for re-inventing the wheel
Reflects ‘best practices’
Open for changes
Cons
Process is implicit
Tailoring-option almost unknown/not applied
Too complex, big, .., unclear complaints
  Wording (e.g. requ./feature, fixed/final/released)
Mix of generic/quantitative statements
Technology: Word document -> better Excel or Database
Signing of milestone:
  Procedure: Everybody wants to sign….. No clear and simple responsibilities
  Technology: Paper/Fax, manual signature

## Slide 5: Some figures
Last release V 7.01, 07/2005 (160 pages, herder: 8p, ‘process’, teams, responsibilities: 12p, checkpoints:113p, MS declarations 27p)
20 disciplines/functions/teams (8 are R&D)
23 milestones, 19 immediately relevant for R&D
M0-M3/S4 (16MS): ~1800 checkpoints for all disciplines
R&D check items M0-M3/S4: (653) (peak at M0, M1)
  HW (343)
    Digital and mixed signal HW 81
    EMC/Antenna 72
    Layout/Production Data 65
    Radio 61
    Signal Processing (SP) Software 64
  Mechanics 71
  Software 183
  System Test 56
Project Management (~TPM-R&D) 218

## Slide 6: ToDo
Product class adaptation (running)
Selected ‘Cons’
Adaptation to agile development
PHE<->PHA process synchronization

## Slide 7: Questions?

## Slide 8
BACKUP

## Slide 9: Functions/Disciplines/Teams
Roadmap Definition
Project Management
Financials
Product Definition and Industrial Design
Supply Chain Management
Quality Management: Material Quality and Technical Capability
Quality Management: Production Technology
Quality Management: Product Quality
Make Market
Customer Care
Procurement Engineering
Production Technology
Product Development
Digital and mixed signal HW
EMC/Antenna
Layout/Production Data
Mechanics
Radio
Signal Processing (SP) Software
Software
System Test

## Slide 10: Milestones
M-ALPHA KICK OFF
M-BETA DRAFT ROADMAP
M-ALPHA FINAL ROADMAP
M0 Product is defined
S0 Requirement Release - Design freeze
M1 Implementation Release
SIP "Synchronization Integration Point (S IP) ""n"""
IP "Integration Point (IP) ""n"""
S15 A1 Module Operable in Basic Function
S2 Tested Functional Sample (B1)
S25 Tested Prototype Device B1+
M2 Sales Release
S3 HW Pre-Series Release B2 for HW
PS Production Start - Release for ramp up
AS Approval Start
MKA Maturity of Key Applications
S3 Pre-Series Release B2
DS Delivery Start - limited release for market
M3/S4 Unlimited Release for Market / Development Project finished
M4 ALPHA START RAMP-DOWN ACTIVITIES
M4 RAMP DOWN STRATEGY FIXED
M5 F/V PRODUCTION STOP, SALES ACTIVITIES FINALIZED
M5 S M5 SERVICE STOP, PRODUCT ACTIVITIES FINALIZED

## Slide 11: Checkpoints statistics