## Slide 1: State Ulm / Aalborg (1)
Ulm
41 employees are in Ulm under contract
consulting company works on alternatives for closing, result are promised for cw 22
negotiations on reconciliation of interest started for the case if decision persists
  conditions:
    No transfer or scrapping of the EMC-chamber before 2nd of June
    works management asks for no active transfer proposals to single employees by line managers
department mangers are requested to set up plans for moving and closing down up to the 28th of May

## Slide 2: State Ulm / Aalborg (2)
Aalborg
development effort after 1st of June will be refunded to Motorola, has to be planned as consulting cost in PMC, list of named engineers are part of the contract
asset accounting unclear, transfer of equipment has to be handled by carve out team in a centralized way
only a few SW-contracts (site related) will be transferred
lease agreement for remaining engineers as well as customer care, server room and storage area are under discussion
server room, WAN/LAN connection for project finishing are under preparation
IT application data transfer will be planned cw20
transfer plan for each function is available, has to be more detailed in some cases
moving plans Aal internal are under preparation
handover already started