## Slide 1: State Ulm / Aalborg (1)
Ulm
next schedule for negotiation set to 23rd of May
HW-pool will be established to transfer equipment in a sufficient way and reduce cost of wasting and new invest; Team assistance are working on this with the basis of the asset list.

## Slide 2: State Ulm / Aalborg (2)
Aalborg
list of named engineers that is part of the contract was reworked aligned with Motorola in accordance to the need of BenQ Mobile
assets are accounted as inventory of BenQ Denmark APS, transfer of equipment is proposed on basis of the book value and has to be handled as invest
SW-contracts intended to be transferred are CST Microwave Studio, PTC Intercomm Browser, Orcad Unison EE/PCB, Synopsys, R&S maintenance contracts. Decision of Motorola depends on cost situation.
lease agreement for remaining engineers as well as customer care, server room and storage area are verbal done. Contract is under preparation. Moving could be already done
server room, WAN/LAN connection for project finishing are nearly finished; moving is planed for 25th to 28th of May
IT application data transfer is ongoing.
handover on several projects already done
Removal of BenQ asset out of the building transferred to Motorola started. Lars Bonde is responsible as project manger for this issue