PHE RD Board, 20-feb-06

- 3GSM Barcelona

- (Some) Principles for PHE RD Management

  - Decisions are made by direct superior – not higher

  - Objectives are discussed and agreed upon with direct superior – not higher

  - Managers, once they accepted them, have to explain and defend all decisions and objectives through company & business needs – not as “given” by a higher manager

  - Hiring: all members of RD management team are personally responsible for the quality of external hires, and that the process is followed (down to the details)

  - One-time bonus: members of RD mgmt team have to personally explain the case to heads of RD

  - Backups/Deputies must be named in case of vacation or sicktime; they will not participate in the RD board, but will be informed about relevant decisions/action by the team

- Best-practice sharing with PHA

Objectives:

  - learn from each other and improve own operations

  - involve managers more in cultural change and understanding

  - increase the team spirit between PHE and PHA managers

  - support the "combination efforts", and improve capabilities to help each other when needed

Approach:

Charter all top-level managers of PHE R&D with the following tasks:

  - get in touch with your PHA counterpart, and find out three things he and his folks do better (preferably by visiting them)

  - implement those learning’s in your own operations, say within next 3 - 6 months

- Swan/Apoxi Status ( see below)

- Crisis Projects (Kestrel, Polaris, Swan)

- Improvement Opportunities in Project Management ( see below)

- Management Objectives ( see below)

- PLM-Excellence Status ( see below)

Swan / Apoxi Update

S. Bocionek, 15-feb-06

- Summary

  - The assessment of the project Swan, the incompleteness of the Apoxi platform, plus the derived predictions of additional timelines and costs, have led to the conclusion that Swan on Apoxi cannot be completed successfully as planned.

  - The consequence is that an equivalent product to Swan needs to be realized for a Sept/Oct 06 delivery, with the lowest risk coming from a Vintage implementation. That means that a new lead product for Apoxi is tbd.   Nobody loves this, but CM / CPM are ok.

  - The discussions with Infineon and Teleca led to agreements to follow the release strategy as proposed by BenQ (Bocionek slides from last week). The strategy describes how to de-couple platform releases from product releases.

  - To start with first product releases, the platform needs to have a certain richness of feature sets; integrating additional features once the product development started would de-stabilize everything.

  - To find out the gap that needs to be closed for shipping such a first platform release, and to work out all other aspects of a true platform (clean abstraction & connector layers to support re-use, 3rd party inclusion concept, agile process adoption, combined tool chains, programming framework and guardrails, training concept, etc.), the partners agree on a time-out of 3-4 weeks to define the necessary work.

  - Under the leadership of BenQ Mobile, the necessary CM, PHE, Infineon and Teleca experts (potentially supported by few PSE resources) will come together and work out the concepts:

- start: cw 08, latest cw 09

- project lead: tbd [named by Bocionek/Sydon/Thullier in next 5 days]

- BenQ project resources: tbd by Bocionek/Sydon/Thullier, Feb. 22

- Inclusion of consultants (IBM, ThoughtWorks): tbd Bocionek

- Named resources from Infineon and Teleca: tbd latest by Feb. 24

- Steering board (SB proposal): Bocionek, Sydon, Eul/Infineon, Björk/Teleca

  - In all discussions, S. Bocionek & B. Thullier repeated strong commitments to the platform strategy. We will do as few Vintage products as possible, hopefully only the SWAN equivalent. The whole change comes from the need “to do the platform approach right”, rather to crank out a first product “quick & dirty”. One has to be able to re-use the investments of a Swan type project later. This is not guaranteed at all today, even if we eventually complete Swan.

  - Communication to the troops: It was agreed by all parties that we communicate positively:

- The assessment of the project Swan, the incompleteness of the Apoxi platform, plus the derived predictions of additional timelines and costs, have led to the conclusion that Swan on Apoxi cannot be completed successfully as planned

- The consequence is that an equivalent product to Swan needs to be realized for a Oct 06 delivery, with the lowest risk coming from a Vintage implementation. That means that a new lead product for Apoxi is tbd.

- To avoid trouble in any next Apoxi project, all partners agreed to do the platform implementation right, rather than too quick.

- For the next 4 – 6 weeks, all partners take a “time out” to re-work the platform concept and implementation needs, derived from the new release strategy (de-coupling of platform and product releases).

- All work done so far, esp. the last 6 weeks, is not lost but needed anyway for whatever the lead product will be.

- All (sub) project leaders and managers are requested to keep any investments or payments low until the concept work is finished and the plan is clear.

- After the time out, management will decide how to continue with the platform release and a new lead product, and which tasks will be done by whom.

  - General theme in all discussions: S. Bocionek explained to all parties that no platform vendor in other software industries (e.g. Enterprise computing, Medical engineering) charges NRE’s for changes / improvements of their platforms. Those investments need purely be covered by the license costs (variable costs for us). There is no agreement on that yet, but it should pave the way for later discussions on NRE work and payment.

  - Infineon: Prof. Eul is supporting the approach. For him it seems, that the most important point is to secure Infineon as chipset supplier to BenQ. Once Eul nodded, his people were in agreement, too.

  - Teleca: CEO Christer Björk got SB commitment to license volume and payment of NRE work so far. Payment timelines were stretched out by 8 months to reflect the changes coming from Swan (Travis Galloway from BenQ to negotiate the final details). Christer Björk has ramped up about 55 people for the Swan/Apoxi support and needs some work for them in the time until we start the first real Apoxi product ( could give us such resources for other project work; TPM’s to consider)

  - PSE: SB informed Mr. Hraby of the items a. – j. Hraby agreed to put on hold his planned ramp up of resources from 80 to 150 or so. He also needs now workload for his people. I only offered some involvement in the concept work during the next 4 weeks (I think of 2 – 3 PSE people), and I suggested he uses some of the people for the Jerry project in Bejing (W. Klebsch to follow up). More ideas on the further involvement of PSE will be exchanged after the concept work in 4 weeks.

- Summary for BenQ staff (all people working in the projects, TPM, R&D, SP)

- I suggest that for a broader communication, we only send out the items under 2.h above

- Additional information needed will be provided by the managers.

- Summary for external partners

- I suggest that we send 2.a – 2.i to Infineon, Teleca and PSE /       DONE by SB

- Additional information possibly requested by them should be strictly provided through Eickholt, Bocionek and/or Sydon (plus Asmussen and Danneil in later stages).

Improvement Opportunities in Project Management

S. Bocionek, 17-feb-06

Observations by S. Bocionek

  - Project Mgt. Structure too complex (TPM, PL, sub-PL,…..)

    - not fully understood

    - unclear responsibilities (at least in the heads of people)

    - low personal accountability

    - inefficiency in discussions; expensive structure

    - partners don‘t understand, and are difficult to steer

  - ‘‘Defense Mindset‘‘ rather than ‘‘Find Solution Mindset‘‘

    - individuals fall back to their own small share, rather seeing themselves as teams to solve problems

    - no ‘‘volunteering‘‘ to help solve problems immediately, even if ‘‘outside the process‘‘

    - ‘‘plan of yesterday sounds more important than the problem of today‘‘ (so it looks)

  - People don‘t think in terms of customer needs

    - no real sense of urgency in all minds

    - little understanding of negative impact for customer business

  - Gaps in necessary competencies (project mgmt, integration,…)

Proposal

  - redefine roles & responsibilities, but this time based on very small project mgmt. teams

  - fully dedicate the project mgmt. teams to one project

  - add recruiting actions for those people

Management Objectives

S. Bocionek, 20-feb-06 (table not current)

| 20% | Product / Project: Individual Objectives |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | K. Rudolph Onyx, Ruby -Swift+ Kestrel only partly |  |  |  |  |  |  |  |  |  |
|  | Product TTM: av. project delays due to SWM < x weeks | 8 |  | 6 |  | 4 |  | 3 |  | 2 |
|  | Software Quality: defect rate in SysTest xx/changedKLOC; Defects caused by SWM, defect definition tbc. | 2.9 | 2.8 | 2.7 | 2.6 | 2.5 | 2.4 | 2.3 | 2.2 | 2.1 |
|  | G. Fässler Obsidian, Philippe, Hawk, Swan -Swift+ Kestrel only partly possible |  |  |  |  |  |  |  |  |  |
|  | Product TTM: av. project delays due to SWK < x weeks | 8 |  | 6 |  | 4 |  | 3 |  | 2 |
|  | Software Quality: defect rate in SysTest xx/changedKLOC; Defects caused by SWM, defect definition tbc. | 2.9 | 2.8 | 2.7 | 2.6 | 2.5 | 2.4 | 2.3 | 2.2 | 2.1 |
|  | K. Wacker |  |  |  |  |  |  |  |  |  |
|  | Product Quality: avg. RR compared to M1 RR target | +3% |  | +2% |  | +1% | target | -1% | -2% | -3% |
|  | Defect fix cycle time < x working days (Prio 1 rated until tested) | 20 |  | 15 |  | 10 |  | 8 |  | 6 |
|  | J. Bauregger |  |  |  |  |  |  |  |  |  |
|  | Product TTM: av. delays during project due to HW < x weeks | 8 |  | 6 |  | 4 |  | 3 |  | 2 |
|  | Hardware Quality: RR due to HW errors < x% | 5% |  | 4% |  | 3% |  | 2% |  | 1% |
|  | H. Thonhauser |  |  |  |  |  |  |  |  |  |
|  | Product TTM: av. delays during project due to MD < x weeks | 8 |  | 6 |  | 4 |  | 3 |  | 2 |
|  | Design Qualty: RR due to MD errors < x% | 5% |  | 4% |  | 3% |  | 2% |  | 1% |
|  | J. Riesmeyer |  |  |  |  |  |  |  |  |  |
|  | Accessory TTM: av. delays of supply < x weeks | 8 |  | 6 |  | 4 |  | 3 |  | 2 |
|  | Accessory quality: how to measure ??? |  |  |  |  |  |  |  |  |  |
|  | J. Schmitz |  |  |  |  |  |  |  |  |  |
|  | RD ES productive at date x with y tools (PV,CQ, DO, CM); for CM milestone is agreement in March | Jul/2 |  | Jul/3 |  | Jun/3 |  | Jul/4 |  | Jun/4 |
|  | Internal customer satisfaction: x% positive | 50% |  | 60% |  | 70% |  | 76% |  | 82% |
|  | R. Scholz |  |  |  |  |  |  |  |  |  |
|  | Project timelines [needs more discussion] |  |  |  |  |  |  |  |  |  |
|  | Result Quality [needs more discussion] |  |  |  |  |  |  |  |  |  |
|  | O. Dicker (non-financial targets) |  |  |  |  |  |  |  |  |  |
|  | Work satisfaction | 3.25 |  |  |  | 2.25 |  |  |  | 1.80 |
|  | In-sourced employees | 180 |  |  |  | 200 |  |  |  | 222 |
|  | Move teams to SCRUM methodology (Ruby) | 40% |  |  |  | 75% |  |  |  | 100% |
|  | Product TTM: av. Project delays due to SWM WRO, SWK WRO, ST WRO < x weeks | 8 |  | 6 |  | 4 |  | 3 |  | 2 |
|  | M. Julio (non-financial targets) |  |  |  |  |  |  |  |  |  |
|  | Work satisfaction | 3.25 |  |  |  | 2.25 |  |  |  | 1.80 |
|  | TTM goal |  |  |  |  |  |  |  |  |  |
|  | Quality goal |  |  |  |  |  |  |  |  |  |

PLM-Excellence Status,   S. Bocionek, 20-feb-06  (Plan and Milestones from 26-jan-06)

Stat. 25-Jan06-