## Slide 1: Product Status Report Neo ”The premium messaging device for successful and demanding professionals”
Management Summary
Date: 5.11.2003
Milestone: Information
S-PM: J. Schmitz
PM: H.-J.Frey, H-M. Mues-Hane
PL-T: M. Köhler, H. Bössl
PM-BA: Th. Keller
CM: S. Hirsch

## Slide 2: Feature comparison Penelope platform versus Series 60 platform ( 2.0 / 1.2 )
Penelope:
Java: MIDP 2.0
DRM (OMA Standard)
MMS: Release 4
Photo album, photo editor, Video player
WAP 2.0 Dual stack
SyncML 1.1
Multiple PDP contexts
Arabic and Hebrew
Basic UI custom.
QWERTY support
A-GPS
MPixel camera
1.9” display 256K
QWERTY support
MPixel camera
2.05” Penelope display 64K
Product highlight features:
Product highlight features:
Support:
RC-MMC
Rel 99
Series 60 2.0:
Symbian OS 7.0s
Java: MIDP 2.0
DRM 1S (improved)
MMS: SMIL enhancem. and editor
MMF (Multimedia Framework)
Media player and Media gallery
WAP 2.0
SyncML 1.1
Multiple PDP contexts (email push and PTT)
Arabic and Hebrew
UI customization (skinning)
Wallet 2.0
No support:
IPv6
Rel 99
No support:
IPv6
Under eval.:
A-GPS
Series 60 1.2 features:
Symbian OS 6.1s
Java: MIDP 1.0
DRM (mandatory forward lock)
Media Server
Media player and photo album
WAP 1.2
SyncML 1.1

## Slide 3: Neo based on Series 60 / Penelope:
 | Neo with Series 60 2.0 (as planned) | Neo with Series 60 1.2 with OMAP331 | Penelope
BOM (no A-GPS) | 164 € | 164 € | 140 €
Licence | 16,92 | 16,92 | 6,92
R&D direct cost (no A-GPS) | 34,3 Mio € | 24 Mio € | 10,6 Mio € (Without software platform cost)
Product launch | 01/2005 | 09/2004 | 10/2004
Feature set | ++ | - | +
confidence level from Project team | 80% | 85% | 85 %

## Slide 4
Neo Financial Scenarios
Shipments
Turnover
ASP
HK estimate
Gross Margin
% of T/O
EBIT
% of T/O
04/05
1’160
0’’313
270 €
208 €
0’’040
13%
4’6
2%
04/05
1’095
0’’282
258 €
208 €
0’’025
9%
-12’9
-5%
M Units/ M Euro
05/06
0’210
0’’047
224 €
208 €
0’’002
-4%
-9’1
-19%
03/04
0’125
0’’037
295 €
208 €
0’’007
20%
-68’3
-185%
*) For LC EBIT calculation 9‘2 € direct and indirect R&D efforts Neo in FY 02/03 are taken into account in all three scenarios
03/04
0’699
0’’223
319 €
179 €
0’’078
35%
-6’9
-3,1%
04/05
1’350
0’’343
254 €
170 €
0’’077
23%
40’1
30%
03/04
0’100
0’’029
290 €
170 €
0’’009
32%
-18’7
-65%
Neo on Penelope
(09/04 – 12/05)
Neo on SX1
(09/04 – 08/05)
Neo as of today
(01/05-12/05)
Budget
IX/03
First / rough estimation !
05/06
0’240
0’’053
220 €
170 €
0’’006
11%
-1’6
-3%
03/04
0’000
0’’000
0 €
0 €
0’’000
0,0%
-89’7
-103‘4 €
-90‘5 €
10‘5 €
LC EBIT*

## Slide 5: Neo decision
Based on the scenarios it was strongly recommended from Rea Team on the 3.11.03 to switch to the proprietary platform approach
  EBIT over LC
  Rel99 and feature set
  TTM (launch target 9/04 with 100k units)
   complete rework of mechanics necessary
  No A-GPS; No WLAN
  No S60
   No Camera; No memory card support
Agreed with and supported from Sales and S&M
Agreed from MP-board on 4.1..03

## Slide 6
Product Status Neo ”The premium messaging device for successful and demanding professionals”
Applications
Timing/Market Introduction
Financials
Product
Accessories
Business case positive
Launch in 9/04 with 100K
LC 1,7 Mio
Key features: QWERTY-Keyboard, high value design -> Messaging device
No Camera; No MMC slot; No A-GPS; No WLAN
RF Connector in again
Status and major changes (regarding last milestone)
always
Notes: <number>
<footer>
<header>
<date/time>

## Slide 7
MTA Project Neo ”The premium messaging device for successful and demanding professionals”
time planning
To be updated for NEO
Notes: <number>
<footer>
<header>
<date/time>

## Slide 8: Backup

## Slide 9: Neo R&D effort / cost:

## Slide 10
Positioning:
Business/Reference-Class: SX-class
Target Group: Cosmopolitan Net worker
Male >> Female, 25-40 years, high income, professional & private usage
Differentiation to MP products:
Product / design concept (messaging device)
Differentiation to Competition:
Product / design concept (messaging device)
Business:
M3 xx, LC x months
Volume over LC 1.7 Mio
EBIT p.u. Target xx%
Key end user benefits:
Innovative & elegant design combining functionality and aesthetic in a surprising way
Fast & easy text input
Key characteristics:
QWERTY Keypad
Key characteristics:
Unique messaging device offering an innovative design merging phone & keypad
Key operator benefits:
Full range of messaging services (SMS, MMS, e-mail, IM, PTT)
Product Profile Neo ”The premium messaging device for successful and demanding professionals”