## Slide 1
Progress NEO 2 – CW 05
Planned achievements and status
- actual cw
Planned achievements
- next cw
M1 declaration
- HW OK
- SW (and ST) due to RIM not possible
Status very critical for NEO at all!
Escalation to MP board and CEO of RIM
Actual planning for EDS: 61K at 24.9.04
A1 Board and A1 Wing Board available and Service mode runs
RIM technical workshop and decision how to proceed with NEO
100% mechanical data to suppliers
First A1 Prototype /w service mode