## Slide 1: Adonis – 850 “My stylish socialiser” M1-declaration, 4.5.05
COM MD PBM PG75
Vinzenz Greger (SPM), Carlos Schmidt (SPM BA), Emily Zhao (PM), John Wei PL-T
– Confidential –
Copyright © Siemens AG 2005: Copying of this document and giving it to others and the use or communication of the contents thereof, are forbidden without express authority. Offenders are liable to the payment of damages. All rights reserved in the event of the grant of a patent or the registration of a utility model or design.

## Slide 2: This document is review and agreed by the extended Adonis 850 REA Team
__________________ __________________ __________________
SPM PLT SPM BA
__________________ __________________ __________________
Sales SCM QM
Signed, Vinzenz Greger
Signed, Li Ping
Signed, Ricardo Ferraz
Signed, Ken Bai
Signed, John Wei
Signed, Carlos Schmidt
Due to the PSR decision as of Oct 27, 04 all extended core team members have to commit to the content of this presentation and “virtually” sign the presentation! Please send email to SPM.

## Slide 3: Quality Gate Rating Adonis 850 1/2 Status M1
Profitability
Project Quality
Sales Fit
Product Quality
Strategy
Fit
Time-to-Market
Sales Fit
Launch 99€, 92€ ASP, 85€ EOL, no major price risk
823k units, no major volume risk
Positive regional feedback: clamshell phone, design is much better than Leopard
Profitability
Profit +0’1€ (+0.2%, current) vs. +5’8€ (+7.5%, target) --> deviation: -98%
moderate confidence in current BC due to unstable volume feedback and strong competition
Strategy Fit
Affordable, fashion-oriented clam-shell phone for LAM region
Significant impact on the LAM portfolio as a whole
Life cycle of 8 months
Large to moderate, growing market
QG
Rating Meeting: 28-Apr-05 (updated 3-May-05) PSO support: Dr. M. Assan

## Slide 4: Quality Gate Rating Adonis 850 2/2 Status M1
Profitability
Project Quality
Sales Fit
Product Quality
Strategy
Fit
Time-to-Market
Time-to-Market
High TTM confidence: only difference to international version is RF / Antenna
  S25 22.07.05 (5 days earlier)
  DS 28.10.05 (6 days delay)
  S4 11.11.05
Project Quality
Project plan has to be updated
Product Quality
Worst-case SAR value does not meet SAG requirements (1.3 vs. 0.8 W/kg over 1g). However, performance will be no higher than the Adonis International Version.
QG
Rating Meeting: 28-Apr-05 (updated 3-May-05) PSO support: Dr. M. Assan

## Slide 5: Measures, Responsibles and Due Dates

## Slide 6: Comparison Business Case The actual Business Case indicates a sharp break even (Profit of ~EUR 0’1)
Deviation Analysis / Assumptions
  „Fast track“ model; w/o M-Alpha/Beta.
  Volume reduction by 18% or 139k units over LC due to pending confirmation of canadian operators.
  QPM with new priceline: ASP decreased by 3,3% to 95,18 EUR with * Launch price at EUR 99,- * Phase out price at EUR 85,-
  BoM: Average BOM improved (NES, DTC, USS exchange rate) but still higher compared with SISKIN (while inferior display and camera in Adonis). Further potentials under evaluation.
  CpR: 45,52 EUR. RR: 11,5%. Updates by the quality departments earliest at S3.
  Direct R&D costs of EUR 0‘8m EUR but higher overhead (EGK) adder
  Marcom costs stable: EUR 4‘0 / EUR 4,84 per unit (M0: EUR 5‘0 / EUR 4,91 per unit).
  Profit line shows break even with EUR 0‘1m, about 0,2% of Turnover resp. EUR 0,16 per unit.

## Slide 7: Decisions Proposals in case of red Q-Gate
A.) Go ahead with project
Impact:
Profit EUR 0,1; 839 units (not incl. Canada – tbd. end of May); T/O EUR 77’3
Gross-margin EUR 10’9
Uplifting LAM-portfolio. Support A-class-ASP in LAM: "composite offer".
Increase market-share by also addressing clam-shell and improved 850-portfolio.
B.) Stop the project:
Unbalanced portfolio in LAM. Focus just on low end.
No opportunity for bundle-deals or lifting up the portfolio
No player in mid-end / clam-shell-market. Lower market-share.
 Negative impact on A-class (pricing / volume).
We propose decision:
X
A
B

## Slide 8: Backup

## Slide 9: Key-parameters Input parameters for the Reverse Calculation
PRC | Development (direct) | € 0’8
 | Marketing (direct) per unit sold | € 4,84
 | Return rate | 11,5
 | Cost per return | € 45,52
 | Return costs per unit | 5,3%
Manu-factur-ing Costs | Ø Manufacturing Costs | € 69,09
 | Conversion Costs | € 7,18
 | Ø BOM | € 58,36
 | BOM price decrease over lifecycle | 11,3%
 | Variant Adder | € 1,17
 | Licenses | € 2,38
TCG | Target Cost Gap | - € 5’7
 | Target Cost Gap per Unit | - € 6,75
General | Launch date | 10/05
 | End of Life | 05/06
 | Positioning | mid tier
T/O | Units | 839k
 | Launch price | € 99
 | EOL price | € 85
 | ASP | € 92,18
 | Price decrease over life-cycle | -14,1%
Profit | Target Profit | € 5’800
 | Target Profit in % of T/O | 7,5%
OH I | Administration in % of T/O | 1,2%
OH II | Development (indirect) in % of Development (direct) | 131%
 | Marketing (indirect) in % of T/O | 4,0%
 | Selling Expenses in % of T/O | 5,0%
 | SCM Costs in % of T/O | 2,4%
 | Other GOGS in % of T/O | 3,3%
Analysis
  Potential for improvements especially in Service costs, CC and Marketing (final updates at S3)
  Further hidden reserves in Variant Adder (~ EUR 0,24/ unit)

## Slide 10: Adonis 850 – Business Case The actual Business Case of the Siskin shows a Profit of EUR 133k (0,2%)

## Slide 11: Adonis 850 – Reverse Calculation

## Slide 12: Adonis 850 – PZA

## Slide 13: Price- / Volume-Scenario
Addressable market (LAM): 3’5 units. Share of Adonis 850 = 25%
*Canada-volume excluded at M1
*

## Slide 14
MTA Adonis M1-Status Status 29.4.05
.
Critical Path: EMC/Antenna activities->B1+ run-> TA activities
Notes: <number>
<footer>
<header>
<date/time>

## Slide 15
Product Profile – Adonis 850 “My Stylish Socialiser”
Consumer Highlights:
Source: PDM/MM/BA
Against Competition:
Attractive, fashionable and stylish design in a modern form factor (clamshell).
State of the art camera and messaging features.
All end consumer relevant basic features included.
Operator Benefits:
  Fitting “Ultra low” requirements
  128*160 pxl, 65k colour display
  VGA Camera
  Picture messaging
Positioning / Brand:
Product Segment: Emotional Connection C Class
Target Group: Slightly more female, age 16-35 yrs, mid income, community centric, focus on private use
Differentiation within MP:
Phoenix: different form factor, more ‘fashion’ oriented, less features (video, bluetooth, AAC, RS-MMC)
Wega: different target group, less elegant
Pegasus: different formfactor, more ‘fashion’ oriented, more features (camera, display resolution)
My stylish Socialiser - A stylish, state-of-the-art (color, camera) phone for socializing with my friends and structuring my life.
Have fun together in the peer group – share insights, photos, latest rumors (camera, messaging)
Basic, easy to use feature set - no pure gadgets
Easy planning of daily life (reminder, address book, basic calendar functions)
Business:
  Volume: 1’0
  ASP: 95,32€

## Slide 16: Strategic importance of Adonis for LAM-Business

## Slide 17: Adonis 850
Adonis will be the first competitive clamshell for mid-high class in terms of design and functionality.
Siemens is not recognized in the clamshell segment in LAM and we should create awareness for this product.
For Argentina Adonis 850 is the opportunity to increase our product mix today focused on A class and consequently increase our ASP.
For Chile Adonis 850 is a key product to keep our market share. Telefonica Moviles represents 50% of total market and requested clamshell product.
Adonis will help us to reduce Samsung competition in the market
For Central America Adonis is a great opportunity to start our business in clamshell segment.
Strong demand for clamshell phones in Americas, esp. in México, CAM and Andian: in 2004 more than 25% of Mexico’s GSM Sales were Clamshell phones, in Feb 2005 24 types were Clamshell.
Adonis 850 will need a ATL support in order to create awareness and positioning Siemens in this segment. ATL should be concentrated in print media, internet, out of home, PR etc. and no TVC is necessary.
Adonis 850 is of strategic importance for the LAM-market and supports the whole 850-portfolio!

## Slide 18: Key Executive Summary
850 MHz products in Americas needed
Still huge growth potential: more than 124Mio. GSM Shipments expected in FY0506 in Americas
Due to network extensions increasing demand in 850MHz; Products for 850MHz will make up 79% of GSM Shipments in Americas (and 54% in LAM) in 2006
With only four confirmed 850MHz products in FY0506 (and all in Low End) Siemens MD will not be any more competitive and profitable in Americas (> only 5.3%MS reachable with actual product portfolio in 850MHz)
1.7 Mio. units upside potential in FY0506 with four more products in 850MHz (> and 11.6% MS reachable with extended product portfolio in 850MHz)
Without a competitive Low Low End product we cannot address at all 48% of GSM market in LAM

## Slide 19: Still huge market growth in GSM Mobile Subscriber Evolution in LAM
Source: RMF Market Breakdown MCN final March 2005; COM RHQ MCN MI&S
Subscribers in Mio.

## Slide 20: 850MHz is expanding in LAM and main frequency in NAM
Still Non-850MHz market:
Brazil (but expected)
Venezuela
Peru
Costa Rica
Nicaragua
Belize
Uruguay
Bolivia
850MHz market:
Mexico
Argentina
Chile
Colombia
USA
Canada
Ecuador
Guatemala
El Salvador
Honduras
Paraguay

## Slide 21: 850 MHz development in whole Americas Market split by frequency in Americas
GSM Shipments in Mio. units
In 2006 79% of GSM Shipments will be in 850MHz in Americas
=> there is a market opportunity of 105 Mio. units in 850MHz
48%
79%
80%
62%
80%
Source: COM RHQ MCN MI&S; March 2005

## Slide 22: 850 MHz will also be the predominant frequency in LAM
Strong increase in 850 respective 850/1900 MHz:
Increasing demand from 23.5% in 2004 to 60.9% in 2008
Main Customers in LAM: TEM (announced at CTIA that from now on will only buy 850/1900MHz in LAM); Telcel (Mexico), Comcel (Colombia), all operators in Argentina; prob. TIM and Claro in Brazil
GSM Shipments in Mio. units
61%
61%
54%
34%
24%
Source: COM RHQ MCN MI&S; March 2005

## Slide 23: The lack of 850MHz products in our Roadmap is obvious
Q2
Q1
Q3
CY 2006
Q4
Q3
CY 2005
Minos
Aries
Positioning
10/05
09/05
Baya
Swan
Macaw
Swift
Plover
Brambling
Pelicane
Humming-
Bird
Polaris
Canary
Finch
CL75
Hydra
A75
M75
CX75
Flamingo
Siskin
Quail
AX75
A70
07/05
07/05
07/05
07/05
06/05
08/05
10/05 tbd
12/05
12/05
02/06
02/06
03/06
03/06
03/06
04/06
04/06
06/06
06/06
06/06
09/06
09/06
Before M
CF75
07/05
*
*
CF75
10/05
* 850 variants of CF75 and Pelicane tbc)
900/1800/1900
850/1800/1900
Frequencies
Only 4 Low End phones confirmed: A70, A75, AX75, Finch
No Low Low End (from Q2 CY06 on)
No Clamshell
No Mid-End phone
No High-End (>Quadband)

## Slide 24: in LAM only 5% MS in FY0506 possible with our actual Portfolio in 850 MHz
 | Segment Split | Reachable MD MS in segment | Q1 | Q2 | Q3 | Q4
Cat 7 >341$ | 0.7% | 0% |  |  |  | 
Cat 6 241-340$ | 1.1% |  |  |  |  | 
Cat 5 161-240$ | 2.4% |  |  |  |  | 
Cat 4 121-160$ | 4.1% |  |  |  |  | 
Cat 3 99-120$ | 6.6% |  |  |  |  | 
Cat 2 81-98$ | 11.3% | 3.2% (163k) | AX75 | AX75 | AX75 | 
Cat 1 b-c 51-80$ | 25.8% | 6.1% (424k) | A75 | A75, Finch | A75, Finch | Finch
Cat 1a 0-50$ | 47.9% (12.8Mio.) | 7.1% (900k) | A70 | A70 | A70 | 
Total | 100% (26.7Mio.) | 5.3% (1.4Mio.) | 3 Products | 4 Products | 4 Products | 1 Product
Cat1
Cat2
Cat3
Cat4
Cat5-7
No products confirmed in Mid- and High-End yet!
!
26.7 Mio.
No Low-Low-End

## Slide 25: But 12% MS possible with just 4 more products in 850MHz in LAM
 | Segment Split | MD MS in segment without more products | Reachable MS in segment | Q1 | Q2 | Q3 | Q4
Cat 7 >341$ | 0.73% | 0% | 0% |  |  |  | 
Cat 6 241-340$ | 1.12% |  |  |  |  |  | 
Cat 5 161-240$ | 2.44% |  |  |  |  |  | 
Cat 4 121-160$ | 4.07% |  | 8.7% (197k) | CF75 | CF75 |  | 
Cat 3 99-120$ | 6.62% |  | 10.4% (183k) |  |  | CF75 Sliderphone (Pelicane) | CF75, Sliderphone (Pelicane)
Cat 2 81-98$ | 11.33% | 3.2% (163k) | 8.7% (262k) | AX75 | AX75 | AX75 Sliderphone (Pelicane) | Sliderphone (Pelicane)
Cat 1b-c 51-80$ | 25.8% | 6.1% (424k) | 6.1% (424k) | A75 | A75, Finch | A75, Finch, | Finch
Cat1a 0-50$ | 47.9% (12.8Mio.) | 7.1% (900k) | 15.9% (2.03Mio) | A70 | A70 | A70, Low-Low-End | A70 Refresh, Low-Low-End
Total | 100% (26.7Mio.) | 5.3% (1.4Mio) | 11.6% (3.1Mio) | 3 +1 Products | 4 +1 Products | 4 +2 Products | 1+4 Products

## Slide 26: We need 4 new 850Mhz products
 | Product Segment | Form Factor | CRP (USD) | Gen | Lauch | EOL
Dorado | Low Low | Bar |  | 75 | Q4 FY05 | Q4 FY 06
Dorado Silver | Low Low | Bar |  | 75 | Q1 FY06 | Q4 FY 06
Low Low End | Low Low | Bar | <40 | 85 | Q3FY06 | Q3 FY 07
Libra | Low | Bar |  | 75 | Q4 FY05 | Q3 FY 06
Pegasus | Low | Bar |  | 75 | Q4 FY05 | Q4 FY 06
Finch | Low | Bar | <65 | 85 | Q2 FY06 | Q2 FY 07
Adonis | Mid | Clam |  | 75 | Q1 FY06 | Q4 FY 06
Clamshell | Mid | Clam |  | 85 | Q3/Q4 FY06 | 
Pelicane (OR Swan) | Mid | Slider | <100 | 85 | Q3 FY 06 | Q3 FY 07

## Slide 27: Clamshell in 850MHz definitely needed!
Strong demand for clamshell phones in Americas, esp. in Canada, USA, México, Argentina and CAM: in 2004 more than 25% of Mexico’s GSM Sales were Clamshell phones, in Feb 2005 24 types were Clamshell (out of 124 products in total)!
Siemens has no presence in 850MHz Clamshell, but our competitors:
Motorola V180
Motorola E380
Samsung X426
Samsung E316
Motorola V300
Motorola V400p
Motorola:
V600
Motorola V3
And others
Adonis in 850MHz from Q1FY0506 on
470k in Americas (w/o US; 370k in LAM) for FY0506
our volume driver in Mid-End
Product for Brand/ ATL activities in 850MHz countries

## Slide 28: A Low-Low-End phone in 850MHz from Q3FY06 on will improve our competitiveness
LowLow <50USD
Low
Mid
High
74% of the market in LAM is Low End, therein 48% Low Low with CRP<50USD
>26.5 Mio. GSM Shipments in FY0506 in Low Low End expected in LAM therein about 13 Mio. in 850MHz (48%)
Only with a competitive product in Low Low End (CRP<35USD) we can address that huge market and secure our market share

## Slide 29: A (Quadband) phone in High-End will improve our ASP
Our main competitor already sells Quadband phones in Americas, for example:
Motorola: V3 Razr
Motorola V220
Motorola V400
Motorola V600/620
Palm Treo 600
Treo Palm1 650
Blackberry7100r
Quadband phones guarantee our future in Americas:
With a Quadband phone we can
address the whole American High End market (>17Mio. units market potential in FY0506; Brazil!)
improve our ASP (with actual Portfolio 0% MS in High End for FY0506 > low ASP preassigned)
build up/ improve our Brand (use Flagship phones also in 850MHz markets)

## Slide 30: New/ Expected operator developments regarding 850MHz
“there were previously two GSM carriers in Canada, Rogers and Fido. Rogers has purchased Fido to become Canada's largest wireless carrier; and more importantly, Canada's only GSM carrier. Rogers intends to maintain both the Rogers and Fido brands. However, Rogers requires that new phones for both the Rogers and Fido brand have 850”
(Craig Broughton; Finance Manager MD Canada)
“It seems to be sure that the two GSM operators (Telcel + Telefónica) will both implement 850 networks in 2005, but there is no final decision drawn yet in Telcel. Assuming this 100% of México’s GMS market will be 850/1900 MHz from 2006 on.”
(Katrin Sucker, MI RHQ MCN)
“TIM already ordered some BTS's to Siemens in order to make them able to operate at 850, with the clear objective of occupation such frequency range. This movement aims to hinder any possibility to expand CDMA technology handset base (also a candidate to use such frequency range). As TIM is moving in such direction, is more than expected that Claro (America's Movil) will follow the trend.”
(Manuel Coelho, PM Brazíl)
Canada
Mexico
Brazil
“Argentina has always been an 850MHz market with 100% of GSM Sales in 850/1900 MHz.”
(Katrin Sucker, MI RHQ MCN)
Argentina

## Slide 31: New/ Expected operator developments regarding 850MHz
“Telefónica Móvil also just operating at 1900 Mhz, but owns the 850 MHz Spectra (currently also operating on TDMA). It is not yet clear how this customer is planning the "next few years scenario" in terms of 850MHz use (local regulations are not totally clarified). However, Telefónica Móvil requests that all "entry level' phones must attend at least 850 + 1900 MHz (American Tri-band)”
(PM, Chile)
“The situation in the U.S. is pretty clear. T-Mobile has historically been the only volume driver for non-850 handsets in the U.S. They are now putting pressure on vendors for 850 products in order to maximize their roaming possibilities and to be prepared for a potential launch of T-Mobile's own 850 MHz infrastructure. Throughout 2005, we will see an increasing number of products at T-Mobile with 850 support (Motorola is already there), and by 2006 every handset sold in the U.S. will need to support 850.”
(Olav Schroeder, PM USA)
“More than 75% of Andina’s GSM Shipments will be 850 MHz from 2006 on. In this year we already expect that nearly 73% of the phones sold will work in 850 MHz ”
(Katrin Sucker, MI RHQ MCN)
Chile
USA
Andina
“Nearly 55% of Centro America’s GSM Shipments are already in 850/1900 MHz. This trend will go on the next years.”
(PM, Central America; Katrin Sucker, MI RHQ MCN)
CAM

## Slide 32: Backup / Risks & Actions as defined within M1 Adonis

## Slide 33: Risks and actions, M1

## Slide 34: Quality Management update in M1 Adonis
Critical risk: main supplier BYD, which is not qualified.
Risk of higher field return rate and unacceptable higher failure rate in mass production:
  BYD does not fulfil the requirements of a capable supplier. (76% for plastic / design part Class B, 71% for cameras Class C , required AB (>=80%)).
  BYD has a lot of deficiencies in their QM system and process.
  Increased risks for the supply with sample parts and constant quality for the mass production.
Risk of endangered TTM: supplied quality and the amount of delivery are not guaranteed for ramp-up and mass production. This could lead to a delayed „Time to Market“.
QM Actions update in M1:
  Task force to improve BYD quality: SCM QM, Henning Haase,
    corrective actions and coordinate continuous improvement of BYD on a full time basis
    Latest camera audit score is 71% (better than 37% in M0&S0) .
    Next follow up audit is planed around May
  Push PD team to have second supplier of FPC, Camera, Battery: SCM QM, PQA, PM, PL-T,PD
    Battery: Take Leopard battery as fallback solution;--done
    No second source for FPC, camera second supplier is on going
    LCD doesn’t have second supplier, which is accepted by MP board.
    --complete BYD feasibility analyse report based on BYD display and camera TTD, due date: Dec.31