## Slide 1: Magpie “The ultimate clam“ Information about Project Magpie, 19.01.2005
Core team Magpie PDM: Kopecky SPM: Reich, PM: Bojko, PLT: Petersen BA: tbc Tiepermann
– Confidential –
Copyright © Siemens AG 2005: Copying of this document and giving it to others and the use or communication of the contents thereof, are forbidden without express authority. Offenders are liable to the payment of damages. All rights reserved in the event of the grant of a patent or the registration of a utility model or design.

## Slide 2: Magpie The ultimate clam (tbc)
Why are we making this product: Exclusive class product (tbd)
Product idea: The ultimate clam (tbc)
Key theme: Style
Use cases/ special characteristics: (tbd)
Dedicated innovation: max. 15mm thin clamshell & material (magnesium)
Story successor to: none
Price Point: Launch at 300 € falling to 160 € (EOL)
Launch date / Lifecycle: 10/2005 ~ 11/2006
Addressable Market: 10 Mio. units (tbd)
Planned volume/ market share: 1’7 Mio. Units
Target Profit: 10 %
Consumer (sub-)segment: Explore Tech & Style
Regional market focus: 70% EMEA, 10% LAM, 20%APAC
Sales channel split: Operator 50%, Retail 50%
Key operators addressed: TMO, Orange
Main reference / competitor products: Motorola Razr
Pro-position
Product Idea (USP)
Target Positioning in portfolio
Target Market
(Consumer and operator)
Connection
22%
Reassurance 16%
Efficiency 16%
Basic Basic
Basic Function
Basic Support
Pure Efficiency
Life Efficiency
Cool Efficiency
Basic Connection
Efficient Connection
Emotional Connection
Expressive Connection
Work & Life 13%
Cultivated W&L
Rich W&L
W&L in Style
Explore Design
Exploration 25%
Explore Tech & Design
Explore Fascination
Obsession
8%
Status
Innovation
Obsession
8%
Object
Technology
Technology
skeptical
low Interest
high interest
enthusiastic
Attitude
rational
functional
enthusiastic
emotional
Attitude
Tool
Object
“Current roadmap draft to be included.”

## Slide 3: Enthusiasm Model for Magpie
 | Consumer requirements |  |  |  | MNO requirements |  |  |  | 
Support/ provide … | not req. | Basic | Perf. | Enth. | not req. | Basic (under fulfilled) | Perf. (meet) | Enth. (exceed) | Target values (value range)
Quality of basic functions (I/O-keypad & voice / UI / RF) |  |  |  |  |  |  |  |  | New keyboard technology (flat metal), 2 softkeys on the top
Usage/ standby time |  |  |  |  |  |  |  |  | 300hrs stand-by / 300min talk
Design/ Material/ Form factor |  |  |  |  |  |  |  |  | Max. 15mm thin clamshell & material (magnesium)
Visualization (display/ lighting) |  |  |  |  |  |  |  |  | Main display TFT QVGA 2.2inch 256k colours, sub-display TFT 120x160 65k colours
Imaging/Video |  |  |  |  |  |  |  |  | 1.3 Mpix camera, no LED flash
Music/Audio |  |  |  |  |  |  |  |  | MP3 and AAC++ ringtones and music player, audio streaming
Gaming |  |  |  |  |  |  |  |  | 
Outdoor (robustness/location) |  |  |  |  |  |  |  |  | 
Messaging/Presence/ PoC |  |  |  |  |  |  |  |  | POC, IMPS
Business/ PIM/ Sync |  |  |  |  |  |  |  |  | (like Minos)
Interaction with other devices |  |  |  |  |  |  |  |  | BT, no IrDa, USB, RF connection inductive (tbc)
Data storage |  |  |  |  |  |  |  |  | T-Flash card holder
Consumer personalization/ Operator customization |  |  |  |  |  |  |  |  | (operator compliance as Minos)
Required air interface: GSM GPRS EDGE UMTS WLAN VoIP (WLAN) other: “…”
Preferred form factor: Bar Slider Clam New/ others: “… e.g. swivel-clam”
X
X
X
X
UMTS products in the same price segment
Samsung might also launch slim clam
Possible risks
Detailed product story / slogan for “The ultimate clam”

## Slide 4: Magpie Highlights
Thin and beautiful clam shell (15mm)
Metal housing (Magnesium)
Large main display (QVGA)
Large sub-display (QQVGA)
Music player (multi-standards)
1.3 Mpix camera
Product Highlights
Similar product concepts focusing on thinness could be expected
Strong presence of UMTS in this price segment
Competitive risks
An outstanding clamshell design w/o compromising features.
Key selling argument
Above average feature set and performance for exclusive design focused device
Fulfillment of operator requirements inclusive advanced UI customization
Competitive strengths
Siemens‘ answer to the growing mid tier clamshell market
Mission

## Slide 5: Action Items until S0
  TTM:
  Speth/Ernst, Flierl, Unosson, Schiffgens, Gast, Miesbach, Brune, Lohmann, Schmid, Gerwin Secure staffing of Rea Team until 23.01.05
  Friese Green / Miesbach Product naming / positioning has to be finalized until mid feb
  PSO PSO support for leapfrog of milestone process until 10.12.04
  Profit:
  SPM Improve BOM and business case
  RED AIs: out of scope of project team, portfolio relevance

## Slide 6: MTA
Malpha | -
M0 | -
S0 | Target E01-M02.2005
M1 | 28.02.05
S15 | 14.03.05
S2 | 13.06.05
S25 | 4.8.05
S3 | 16.09.05
M2 | tbc
S4 | dec.05 (follow Minos)
M3 | feb.06 (follow Minos)
M4 | 11/2006
PS | 09/2005
DS | 10/2005
Current planned DS feb. 2006
Final version depends strongly on overall budget planning for MD
Team challenge îs the following schedule:

## Slide 7: Business Case preliminary business case
  S0 LC BOM 14 € higher then Virgo due to display, keypad, ATI chip and more valuable housing
  Launch price expected to be 100€ higher
Deviation Analysis
Preliminary business case indicates clearly positive business case (even in all cases of deviation like delay or 30% less volume)

## Slide 8
Backup

## Slide 9
Competition and SWOT (1) Competitor Overview
  *Without RS-MMC card bundled
Comparison with Motorola Razr
Design:
Very much improved Design !
Especially no ugly bubble in the front of the product!
Features: Magpie Motorola V3
  Display QVGA ( 240x320) QCIF+ (176x220)
  Camera 1.3MPix VGA
  Data 200Kbps (EDGE) 50Kbps (GPRS)
  Memory card exchangeble TransFlash -
  Music Memory card MP3/AAC player -
  Accessory full assessory set (Gen85) only USB
  via „Nano Lumberg“
  Dimensions
  Width 51 mm 53 mm
  Length 94 mm 98 mm
  Thickness 15 mm 15 mm

## Slide 10: Price-Volume-Scenario Over Life-Cycle 1.700 k units are planned to be sold
Analysis
  Launch: 295,-
  EOL: 155,-
  ASP:
Price in EUR
k Units
EMEA
APAC
LAM
NAM
Price
Source
Volumes
  Volume; FY05/06: 1‘7
  Peak volume is 150k units
Prices
EMEA
APAC
LAM
NAM -
WORLD 1‘7
Prices
Volumes
  Based on volumes at price classes
Total
2005
2006
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 11: Risk Assessment (1) Contingency Plan
Rea Team
mechanical supplier lead time and quantity
internal milestone declarations , especially maturity of first milestones, lead to further discussion and delay of process (example delay of sw leads to delay of milestone leads to delay of tooling order)
early / quick staffing of project
nano lumberg: delay of accessories, especially for testing in early stages
mnop do not accept magpie as fast follow of minos (sw approval process - explanation of sw difference shall not go to market)
Motorola and Samsung might launch earlier or better phones
UMTS phones in same price segment preferred by MNOP
MNOP acceptance: Upscaling to QVGA not accepted
PD Team
EMI noise of EL foil dc dc converter
Software
delay of device driver changes for QVGA and Nano Lumberg and ATI 2288
2nd display support delay