## Slide 1: Flamingo “All about fashion“ Product Status Report after M0 – Jan 19, 05
B. Sommerer (PDM)/O. Girke (SPM)/B. Lui (PLT)/C. Rechenauer (BA)

## Slide 2
Product Status X85 Flamingo „ All about fashion“
Applications
Timing/Market Introduction
Product
Accessories
Financials
(status S0)
Slim I/O – basic accessories as 75gen
CarCit portable
Status and major changes, dependencies, risks:
2 simple Java games: Sea Battle & Marble crossing
polyphonic ringtones (16)
Outstanding design
130x130 TFT display 65k colours
Basic feature set / EGold lite platform
M0 10.12.04
S0 23.12.04
M1 28.01.05 (1 week later than planned @ M0; no effect on DS/market availability)
DS 24.10.05
M3/market availability 150k 25.11.05


2‘95 units over life cycle (all variants);
Profit EUR 39‘2 (14% of T/O)
HK: EUR 58,01
ASP: EUR 95
Notes: <number>
<footer>
<header>
<date/time>

## Slide 3: Decision Proposal
A.) Release budget for Flamingo
(as M1 will not be declared before CW04/2005)
4 tooling sets for upper/lower case due to 3 different manufacturing sites – would not be different if quantities reduced to 1.4 mio units.
Assembly lines of upper/lower case to be taken over from previous projects & to be adapted for Flamingo
PSR decision: Release budget
PSR decision: Do not release budget yet