## Slide 1
Hydra Product Status Report, 30.03.2005
SPM BA: Daniela Culmbacher, PL-T: Karsten Sørensen, SPM: Ansgar Tröster
Copyright © Siemens AG 2005: Copying of this document and giving it to others and the use or communication of the contents thereof, are forbidden without express authority. Offenders are liable to the payment of damages. All rights reserved in the event of the grant of a patent or the registration of a utility model or design.

## Slide 2: Executive Summary Hydra 1/2 Status 30.03.05
Sales Fit
Very positive customer feedback on design, size, customiza-tion; however product competes with UMTS phones at same price point
However, Hydra is still not listed at any of the consortias
Launch price and ASP at risk, currently planned launch price of 290€ under review. Regions/GAMs indicate € 250 as “secure” launch price to get listed and reach volumes
Marketing concepts not perceived to generate enough pull to reach volume, test against competitors‘ campaigns abandoned
Strategy Fit
High fit as Hydra continues slider success story with outstanding design
Product in exclusive (SL-) segment; key brand building product in a premium price range
Internal memory increased to strengthen multimedia story
Rumours on platform delay - in case true - would likely jeopardize successful launch for christmas sale
Profitability
Project Quality
Sales Fit
Product Quality
Strategy
Fit
Time-to-Market
Rating Meeting: Dec 2, Update Dec 3 PSO support: G. Blecher
No Q-Gate performed after M1 (in accordance with process)
Profitability
BC at € 290 launch price slightly below M1
Compared to M1, even lower confidence that targets can be met due to increased risk on pricing (CeBIT update)
Notes: <number>
<footer>
<header>
<date/time>

## Slide 3: Executive Summary Hydra 2/2 Status 30.03.05
Profitability
Project Quality
Sales Fit
Product Quality
Strategy
Fit
Time-to-Market
Rating Meeting: Dec 2, Update Dec 3 PSO support: G. Blecher
No Q-Gate performed after M1 (in accordance with process)
Time-to-Market
22.09.2005 (current DS) vs. 09/2005 (as of M0 and Roadmap Dec 3)
Moderate confidence to reach TTM by PL-T
SW maturity at AS critical as time between S25 and AS is only 2wks, refer to platform status
PI engineering task will be transferred; technical risk
„Lumberg situation“ considered to be solved
S3: 15.07.05 (HW) 26.08.05 (SW), DS: 22.09.05, S4: 27.01.05
Product Quality-Hydra
EMC/Antenna: S2 Radiated power. (M1 risk: low radiated power):
  Black and White ok.
  Silver lower radiated power
GSM noise in the audio when the phone is closed. Risk: Solution can not be found.
M1 risk on lead free considered to be solved (“Ok at S2”)
Product Quality-Platform
High dependency to SW deliverables, refer to platform status
I3s for SGold2, Display, EGPRS modem missing
Notes: <number>
<footer>
<header>
<date/time>

## Slide 4
MTA Hydra Status 30.3.05
SL75
Hydra
Notes: <number>
<footer>
<header>
<date/time>

## Slide 5: Comparison Business Case
  Lifecycle:
  With delivery start in September’05 and phase out in November’06 lifecycle remains 13 months.
  Units:
  Regional split of total quantity of 1,010k is: 87% EMEA, 7% APAC and 6% LAM
  ASP:
  Launch price of € 290 (acc. QPM in 02/05 – M1 value: € 305) and phase out price of € 220 leads to slightly lower ASP of € 253 over LC.
  HK:
  Actual BOM based on GS Life cycle commitment plus € 0.92 for planned pouch bundling and special packaging. 768Mbit memory flash now included (+4€)
  Conversion Cost (€ 10.64) based on production site split indicated by GO (KLF 87%, SSMC 7%, MAN 6%)
  Licenses (€ 6.15): Audio/Video Levies (€ 1.64) only considered for EMEA quantities
  Cogs:
  Service costs are calculated out of Return Rate of 16.1% and service costs per return of € 46.35.
  R&D:
  R&D budget includes € 17’9 Hydra project costs, € 23’2 indirect costs and € 5’3 efforts for X75 platform (new split: 6 instead of 4 platform products).
  Marcom:
  MarCom based on revised budget indication from S&M (€ 5.0 per Unit sold plus 7% of T/O plus € 2’5 HQ budget).
Deviation Analysis M1 vs. 30.03.05
SL75 Hydra

## Slide 6: Motorola and Nokia focus on design, Samsung rather on business / multimedia performance
Comments:
Nokia announced to launch 20 slider and/or clams in 2005, thereof certainly a few in the design segment; However nothing has been shown on
CeBIT
Samsung leads in terms of display and memory performance
Motorola and Samsung use extravagant form factors for design story
1.3 Mpix w/
LED cam light
262k / 132x176
Video rec/pl/str
MP3rm,
AAC(tt)rm
& rec(AMR-NB,
WAV), Email
52MB int,EDGE
BT, IMPS, PaT
176x220
Quadband
Anodized
Alu-Body
VGA
5MB memory
No MP3, AAC
Size
Launch
Siemens
Hydra (SL75)
Motorola
Razr V3
98x53x14
Q1 FY05
92x48x23
Sep 05
Motorola
Pebl V6
Unique
one-handed
opening
mechanism
176x220
VGA
5 MB only
86.5x49 x20
Q1 FY06
Samsung
E880
Samsung
D500
Samsung
D600
Nokia
7280
Rotating
camera,
176x220
88MB int.
no PaT,
no email
No video
streaming
No EDGE
2 Mpix,
Rotating cam,
240x320
IrDA, TV output
support,
92 MB int.
TFT card
No EDGE
No video
Streaming,
No EDGE
65k, VGA,
104x208
video
streaming
MP3
PaT, email
FM radio,
IrDa
176x220
IrDa
92MB int.
86x42x22,5
Q4 FY05
96x47x22
Q4 FY05
93x46x24
Q1 FY05
Estimation of price range for new competitive products announced
Q4
Q1
Hydra
Razr V3
CRP (€)
Pebl V6
Q2
SGH E880
SGH D600
SGH D500
Nokia 7280
115x32x19
Q2 FY05
Sources: Pricing Office / Market Research / CeBit announcements

## Slide 7: Business Case – Risks
SL75 Hydra
  Time-to-Market
Business Case Risks
  Confidence Level: 80% for Launch date in September, 20% risk for 4 weeks delay (100k)
Description
Impact
   11’6 m EUR
  EBIT
  EBIT margin %
   3,7 %
  Price
  Latest market feedback as per CeBit: >75% price risk for 290€ (275€ likely,
  250€ necessary for operator listing)
   10’7 m EUR
   29’9 m EUR
   3,8 %
   11,8 %
  Volume
  Latest market feedback as per CeBit: 40% volume risk based on launch price of 290€ (-400k)
  (at 275€ slight volume risk, at 250€ upside potential)
  Convincing Marketing concept needed to avoid add. risk!
   32’5 m EUR
   13,9 %
  0% HK risk, high confidence level in actual BoM
   0’0 m EUR
   0,0 %
  HK
  Price / Volume
  Volume
  TtM, Platform
  TtM, Product
Risk
Measure
Responsible / due date
  Apply pricing process w/ consolidated sales & market input
  Sales push & Road show to key customers TMO / VDF to get Hydra in local portfolios
  Marketing concept completed and internally agreed, positively tested against competitors‘ campaigns
  Refer to resp. presentation
  Project management
  Pricing office, ongoing
  (S)PM together w/ area managers
  J.-T. Pietralla, M2 (8.7.05)