## Slide 1: Sirius “Entertainment goes outdoor” Product Status Report
PSR, 30th March 2005 – Confidential
M. Mildenberger (SPM), Gregor Flüge (PLT), D. Culmbacher (SPM BA)
Notes: STRICTLY CONFIDENTIAL

## Slide 2: The industrial design and the colours
Volcano Black (launch colour)
Safari Green (Communication colour)
Design
M75
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 3: Sirius has been launched at CeBIT
M75
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 4: Currently there are only 3 products with outdoor functionality on the market while no new announcements have been made
-
The product comparison shows that with regards to features and outdoor functionality non of the products can compete with our M75.
Tri-band
FM-Radio
Outdoor features like torch, digital compass, noise meter, thermometer
No Media Player
4k color display
640x480 pixel camera
107/47/24mm, 101g
Clam Shell
Rubber protection around the phone
78/46/28 mm, 78g
No Media Player
65k color display
352x288 pixel camera
Dual band
Tri-band
262k color display
Media Player
Siemens protection system
1,3Mega pixel camera
Bluetooth and IrDa
Dimensions: 110/52/20mm
Weight: 110g
+
M75
(Summer 2005)
Nokia 5140
(Autumn 2004)
Panasonic
X77
(Summer 2004)
M75
Notes: <number>
<footer>
<header>
<date/time>

## Slide 5: Product feedback from customers
Most of the customers, who touched the phone, were impressed about its robustness and feature set.
We don’t need a camera
Bluetooth is great
It goes back into the direction of ME45, which is very good
… the phone is so light
It even has MP3 and AAC
It seems very bulky and big
The phone can handle extreme environments: Mediterranean beach problem definitely seems solved.
The green color is not fashion
The keypad is too small
It is good for business and leisure
M75

## Slide 6: MTA shows a delivery start as agreed at M1 (28th June)
M75
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 7: Current problems, risks and measures
Problem/Risk | Action | Responsible | Due
General Sirius is closely linked to the Phoenix project. The PCB and the software is almost identical. That means that the following risks are also true for Sirius: I-Mode/Doja 1.5 Lead free soldering process CRs, operator customization and approvals | See Phoenix PSR presentation |  | 
Marketing Although planned at M1 the TV commercial is currently subject to cancellation due to an overall marcom budget cut. | Evaluate possibilities to keep TVC | J.-T. Pietralla (Head of Marketing) | 8th April
Sales The product has been canceled from the global TMO roadmap. This leads to lost volume | no countermeasures feasible |  | 
Sales Vodafone has an interest in Sirius w/o camera. (Details in backup) Risk of not having the resources leads to missing this interesting opportunity | Prove technical feasibility and resource situation via already issued change request. | H.-P. Hoeckenreiner (Def. PL-T) | 8th April
M75

## Slide 8: Comparison Business Case
  Lifecycle:
  Product launch in June 05, Phase-out in May 06
  Units:
  LC-quantity is mainly based on EMEA-quantities (1‘211pc). In APAC 0‘139pc are planned to be sold.
  ASP:
  Launch-CRP of 200€ and phase-out price of 140€ leads to ASP of 179,9€. Slight deviation to M1 because price for Q1 FY06 was changed from 185€ in M1 to 180€ acc. latest QPM-indication for that quarter.
  HK:
  Improvement of BOM by € 0.9/unit due to realization of DTC measures and NES.
  Decrease in Conversion Costs by € 0.4/unit.
  Cogs:
  Service costs are calculated out of return rate of 14.07% and return costs per unit of € 40.21.
  R&D:
  R&D amount contains 8’2 € direct project costs and 8’5 € indirect costs.
  Marcom:
  € 5.0/unit push budget, 5% of turnover pull budget and € 2‘5 headquarter budget included.
Deviation Analysis M1 vs. 30.03.05
M75

## Slide 9: Business Case – Key Performance Indicators
General | Launch date | Jun 05 |  | COGS | Return rate | 14,07%
 | End of Life | May 06 |  |  | Cost per return | € 40,21
 | Positioning | Mid |  |  | Other COGS in % of T/O | 1,3%
 |  |  |  |  | SCM costs in % of T/O | 2,0%
T/O | Units | 1’350k |  | OH | Total R&D cost. | € 16.721.008
 | Launch price | € 200 |  |  | Therein indirect R&D cost | € 8.472.769
 | EOL price | € 140 |  |  | R&D in % of T/O | 6,9%
 | ASP | € 179,9 |  |  | Selling in % of T/O | 5,0%
 | Price decrease over life-cycle | -30,0% |  |  | Marketing cost | € 21.393.750
HK | Ø HK | € 110,68 |  |  | Marketing per unit sold | € 15,85
 | Ø Conversion cost | € 7,71 |  |  | Marketing in % of T/O | 8,81%
 | Ø BOM | € 93,57 |  |  | Admin in % of T/O | 1,20%
 | BOM price decrease over life-cycle | -9,3% |  | Profit | Profit in Mio | € 24,6m
 | Licences | € 7,53 |  |  | Profit per Unit | € 18,24
 | Ø Variant Adder | € 1,87 |  |  | Profit in % of T/O | 10,14%
M75

## Slide 10: Business Case – Risks
  Time-to-Market
Business Case Risks
  Confidence Level: 80% for Launch date in June, 20% risk for 2 weeks delay (70k)
Description
Impact
   3’1 m EUR
  EBIT
  EBIT margin %
   0,7 %
  Price
  Latest market feedback as per CeBit o.k.: 15% price risk
   31’1 m EUR
   13,2 %
  Volume
  Latest market feedback as per CeBit: 45% volume risk due to current planning in I2 DM (600k);
  missing ATL advertising would increase risk! - upside potential: Sirius w\o camera
   22’4 m EUR
   8,4 %
  0% HK risk, high confidence level in actual BoM
   0’0 m EUR
   0,0 %
  HK
M75

## Slide 11: Backup
M75
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 12: Risks Status M1 (Oct 27, 2004), update March 14 marked in blue
M75
Topic | Description | Action | Responsible | Due
I-Mode | I-Mode not yet integrated. Without i-mode we will lose quantities (150 - 200k) at some operators. | Integrate i-mode through CR after M1. I-Mode secured but timing currently again under evaluation | Sales/R&D | 04/05
Marketing Focus | Marketing campaign has also to attract conservative non-sportive people | Story and positioning must be well balanced between outdoor-active and outdoor-business, , implemented since campaign is not showing sporty people | Marketing | M2
Price risk | Price risk of 15€ acc. Sales | Ensure T2M, ongoing | REA | DS
T2M | certain topics might lead to T2M-delay because of tight time schedule at M1: |  |  | 
 | - through lead free soldering problems may occur in drop test | Use robust PCB and mechanical design - Power-Supply-ASIC not qualified for lead free soldering process yet. - Tests with several new materials set up. Additional pilot run in Phoenix-Project Qualification of a second source started more early than planned. | PLT | Pilot run
 | - new components like LCD-module, AAC chip) might not be available in sufficient quantities for ramp-up | close contact to supplier, early delivery forecast to suppliers, ongoing; quality NOT quantity seams to be the problem | SCM | S25
 | - mechanical changes concerning EMC/Antenna will lead to delay in type approval | Close coordination between EMC/Antenna and mechanical design regarding any design changes, ongoing | PD-Team | S2
 | - short evaluation period between tape-outs through tight schedule | Provide and ensure resources in EMC/Antenna to ensure completion of testing until next tape-out. , ongoing | PD-Team | ongoing until B1+
 | - Knowledge transfer in SW slower than expected | Shift SW-work packages to Europe to ensure DS | PD-Team | M1
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 15: Product highlights
Key Features
Technology
M75
  Siemens Protection SystemTM
  Shock, splash water and dust resistant (IP54)
  Media player (music & video)
  RS MultiMediaCard slot (card and headset bundled)
  Push and Talk (PaT)
Key Features
  Integrated 1.3-megapixel camera
  Video recording & playing
  262K colour display, TFT
  3D Java engine
  RS MultiMediaCard slot
  Bluetooth®, GPRS Class 10
Technology
  Superior outdoor bar phone
  Robust
  High value finish
  Authentic materials (metal frame and rubber protected sides)
Design
  Mobile Music Set
  Wide range of Headsets and Car Solutions
Accessories
  3D Java games and multiplayer games via Bluetooth®
  Themes, Download Assistant
  Instant messaging
  Weather forecast
Applications
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 16: Entertainment Goes Outdoors
Rejoice in music and video entertainment in all circumstances with this robust phone.
  Male more than female
  Mid to high income
  Outdoor activities have a very high priority for them
  They expect robustness and reliability in their mobile devices
  They want mobile devices to fit to travel, adventure and leisure activities.
  They enjoy using mobile devices with a variety of multimedia and technologically innovative features
M-Class, Outdoor
Product Idea, Target Group
M75
Product Idea
Product Segment
Target Group Socio-demographic Data
Target Group Behavioural Aspects
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 17: “Tougher than the elements”
MarCom
M75
Poster
Campaign Explanation
  M75 is the successor of the M65. In all its technical features (shock-, splash water- and dust resistance) it is clearly superior to its predecessor. Now it isn't about not showing any fear of the elements anymore. M75 is ready to go head to head with the elements. Thanks to the elaborate Siemens Protection System it is perfectly equipped for any weather condition and any environment. Therefore it is obvious who will win the fight between nature and mobile: M75 is „tougher than the elements”.
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 18: Quality Gate Sirius 1/2 Status M1 (Nov 11, 2004)
Profitability
Project Quality
Sales Fit
Product Quality
Strategy
Fit
Time-to-Market
Sales Fit
Launch price 200€, ASP 182€, Volume 1‘35 units
General price risk (ASP)
Volume risks (total: 235k):
  115k if I-mode not implemented
  60k because of missed window of opportunity due to late launch
  60k due to lack of demand in summer (30% of volumes in Jul/Aug 05)
Profitability
Business case shows 10,1% (vs. 7,5% target)
Committed volumes are including I-Mode implementation which is currently not secured. Change request under evaluation.
Low confidence in BC (uncertainties regarding TTM, lifecycle volumes and ASP)
Strategy Fit
High impact because Sirius as M-Class product is core for portfolio
Sirius represents the only M-Class product in portfolio until October 2005
M75
Notes: <number>
<footer>
<header>
<date/time>

## Slide 19: Quality Gate Sirius 2/2 Status M1 (Nov 11, 2004)
Profitability
Project Quality
Sales Fit
Product Quality
Strategy
Fit
Time-to-Market
Time-to-Market
Launch currently planned for 28th of June 2005 (originally planned: 30th of May 2005)
Very tight and risky time schedule
Any risks for Phoenix will most likely affect Sirius time schedule
Project Quality
PV planning complete including dependencies to Phoenix
Co-PL-T for Ulm required
Product Quality (process not according to MEP)
Higher mechanical risk due to thickness reduction (return rate adjusted from 12% to 14%)
Due to late availability of accessories samples during development the fully implemented functionality is not secured
1000h test not finished until DS (According MEP all environmental tests have to be finished until S3; only 500h test ready)
New technology in mass production (lead free soldering process)
M75
Notes: <number>
<footer>
<header>
<date/time>

## Slide 20: Business Opportunity Sirius w/o Camera
(requested by Vodafone GAM)

## Slide 21: The facts
Vodafone is looking for a robust outdoor device for its Vodafone corporate program (dedicated Vodafone sales channel towards enterprises)
This product has to be robust with basic feature set
Vodafone acknowledges Siemens M-Class as market leader in this segment and appropriate for the VDF portfolio
Camera, music support, headset and MMC card is not necessary
The indicated volumes are 300k – 500k
The indicated price point should be at 140 Euro

## Slide 22: There are cost saving potentials of € 30,57/unit visible whereas an additional tooling invest of € 260 k and RD efforts of € 2’5 would be necessary
Reduction in BoM
      Camera module 9,00 Euro
      Camera chip (Epson) 4,20 Euro
      Other components 0,70 Euro
      MMC reader and interface 0,90 Euro
      MMC card 5,30 Euro
      Headset 1,90 Euro
      AAC chip EPSON 2,40 Euro
      Battery cover (1k tool vs. 2k) 0,65 Euro
      Total 25,05 Euro
Reduction in Conversion Costs 0,20 Euro
Reduction in License Costs, IPR, GEMA 5,32 Euro
RD cost estimation for SW, ST, MD 2’5 Euro
Additional Investment
    Tooling for battery cover 260.000 Euro

## Slide 23: A price of € 140 indicates an EBIT range between 16,53 % and 19,16 % (depending on overall life cycle volume)

## Slide 24: The Pros / Cons and Team Conclusion
Pro
Additional volume w/o cannibalizing other products on roadmap since this sales channel is not transparent to consumer market
Reduced material risk of Sirius due to additional independent sales channels
More efficient usage of available production capacity
Con
Resource situation is probably setting other projects on risk
Product concept is only fitting VDF enterprise portfolio needs
Team view: Following the given assumptions this represents a highly attractive business opportunity!

## Slide 25: Proposed next steps
Initiate a roadmap CR ( Portfolio Management)
Setup a dedicated team driving that topic (especially within PD)
Check within this CR the detailed technical feasibility, timeline and secure the resources
Sales to get a strong commitment for this product since this product concept is only fitting VDF enterprise portfolio needs!