## Slide 1: SGold Lite Platform SW-Status Report Product Status Report, 30.03.05
Allard de Munck PL-SW X75_SGold Lite Platform Mark-Oliver Passauer PL-SW-DL X75_SGold Lite Platform Fu Ke PL-SW-CA/UI X75_SGold Lite Platform Stefan Niedermeier PL-SW-PS X75_SGold Lite Platform
– Confidential –
Copyright © Siemens AG 2005: Copying of this document and giving it to others and the use or communication of the contents thereof, are forbidden without express authority. Offenders are liable to the payment of damages. All rights reserved in the event of the grant of a patent or the registration of a utility model or design.
Mario Topel PL-SW R65_SGold Lite Platform Mark-Oliver Passauer PL-SW-DL R65_SGold Lite Platform Uli Beitzer PL-SW-CA/UI R65_SGold Lite Platform Nick Waegner PL-SW-PS R65_SGold Lite Platform
Status By Mario Topel COM MD PD SWP, Head of SW Product Integration
Notes: Product-approach to be named

## Slide 2: Overview Products on SGold Lite Platform Current Roadmap has a strong base on SGold Lite Platform
Notes: <number>
<footer>
<header>
<date/time>

## Slide 3
SW Time Schedule R65 SGold Lite Platform Release 3 R65 SGL Rel3 next to be terminated / DoJa for CX7i becomes critical
23
20
21
22
19
16
17
18
13
14
15
12
09
10
11
06
07
08
24
25
26
February
2005
Z-IDB 3
March
April
May
June
DS-SW-Freeze 04.05.05
CX70 DoJa
S4-SW 30.03.05
S4 08.04.05
Finish Bug Fixing R65 SGold Lite
Development terminated for:
CX70i C70 PaT CX70 PaT SP65
Integration/Stabilization & DoCoMo-Compliance Tests
S4-System Test Run
Final DoCoMo-Compliance Test
DS 24.06.05
CX70 DoJa
R14-SW 16.02.
R15-SW 15.03.
Even S4 for R65 SGL Rel 3 will be reached by mid of April – further maintenance releases to be planned
Due to insufficient test capabilities in Beijing ~100 DoJa-defects detected during 1st DoCoMo compliance test–DS in June at risk!

## Slide 4: Defect Overview for R65 SGold Lite Platf. to reach S4 S4-Target date 08.04.05 at risk, but still feasible. Potential delay 1week!
S4-defects have to be solved to fulfill milestone requirements As of 29.03.05 5 open defects to be fixed!
R-Rating incl. Op.-Requests and customi-zation topics
Current net Bug Fixing Rate is ~20 Fixes/week
Notes: <number>
<footer>
<header>
<date/time>

## Slide 5: R65 SGold Lite SW: Problems & Countermeasures to reach S4 Effort to be spent must not impact X75 SGold2
Problem | Action (Estimated Effect) | Who | Until
Unexpected high number of DoJa-defects (~100) Delivery start CX7i for Telefonica in June endangered | Establish DoJa-Test-Group in KLF Send Test-Engineers from BEJ to KLF Check support from JAVA-Team in Munich | O. Byrdal C. Friedl S. Liemen K. Rudolph | 06-04-05 06-04-05
Implementation of „final“ ASP-solution Change Request PL65-410* does not provide real satisfying solution for PaT | Final acceptance of CR PL65-410 to avoid ongoing implementation/verification effort | PG65/75 | 06-04-05
Termination of Push and Talk roll-out associated with high IOT test efforts still open | Final decision on business model for current PaT-Implementation needed | PG65/75 | 13-04-05
(BB) RIM 4.0-Implementation associated with continuation of z-IDB3  Resulting in additional effort which has to planned | Business case / Budget verification Effort at SWC verification | U.Sydon K. Rudolph | 13-04-05 13-04-05
* changed solution for acoustic shock protection due to loudness ramping problems in JAVA-applic. & PaT

## Slide 6
Time Schedule X75 SGold Lite Platform Release 4 Risk for DS of Sirius/Phoenix has been further increased!
24
21
22
23
20
17
18
19
14
15
16
13
10
11
12
07
08
09
25
26
27
February
2005
March
April
May
June
DS-SW-Freeze 28.07.05
Aries VF Aries EMEA Aries APAC
C3 (1) Sirius Phoenix
29
30
28
July
DS-SW-Freeze 17.06.05
Adonis EMEA
DS-SW-Freeze 19.05.05
Phoenix VF Phoenix EMEA Sirius
Z-IDB 4
Stabilization Time of 9 weeks is 2 weeks shorter compared to standard DS Sirius/Phoenix on 10.06.05 at risk! Number of bug fixes necessary for DS already to high compared to current bug fixing rate!
S25-ST Run
S25-ST Run
C3 Aries
Final Stabilization for DS-SW (9 weeks)
C3 Adonis
S25-ST Run
1) C3-Audio delayed to 18.03.05 due to late final SACC-chip availability, but no SW-adaptations expected
Final Stabilization for DS-SW (9 weeks)
C3 means Feature complete Component Test done Feature ready for final target integration
Final Stabilization for DS-SW (>11 weeks)

## Slide 7: Change Requests X75 SGL SW as of 29.03.05 Number of CRs for X75 SGL much higher than initially planned
44 Change Requests still to be finalized!
Notes: <number>
<footer>
<header>
<date/time>

## Slide 8: Known Defects /w RPN>1000 on X75 SGL SW as of 29.03.05 Number of defects for X75 SGL which determine TTM!
163 defects (29/03) have to be processed! Peak level not yet reached! Weekly bug fixing rate ~20!
Number of defects for Adonis/Aries not yet critical!
Notes: <number>
<footer>
<header>
<date/time>

## Slide 9: X75 SGL SW: Countermeasures to secure TTM Get Beijing enabled for platform development
Problem | Action (Estimated Effect) | Who | Until
Bug Fixing (~300 defects to be handled) - Number of generic defects high - Number of R65 2nd prio bugs (VF) - Expected number of defects out of operator approval process Current bug fixing rate too low | Optimization of defect tracking team | M. Topel | 08-04-05
 | Regular prioritization of defects /w PM | PM/Defect TT | Ongoing
 | Support from Europe’s SW-teams (~3x20 man month 04-06/05) needed  SWP4 BEJ at the limit! | K. Rudolph M. Topel | 08-04-05
PaT enhancements development (esp. VDF) extremely time critical  market launch feature availability at high risk for DS of Sirius/Phoenix cw17: Side Key support cw20: UI-Adaptation for Sirius/Phoenix cw24: 2nd display support Adonis | 2weeks improvements under discussion | A. DeMunck | 06-04-05
 | Immediate order placement (172k €) | M. Topel | 06-04-05
 | Final conformation of PaT-Feature by PGM due to pending commercial requests (esp. VF) | PGM75 | 06-04-05
 | Elaborate fall back solution:  PaT for 1st Maintenance rel. end 06/05 | PGM75 | 08-04-05
Change Requests: Still 44 CR to be processed till DS  Some CRs might not be finalized | Repeated assess of necessity of all CRs Trade-off effort TTM | A.De Munck PGM75 | 08-04-05 08-04-05
Improve Customization / Variants expertise @BEJ Significant customization level extension & number of variants (compared to EGL-based products @BEJ) additional resources / know-how | Enable Beijing SW team to execute operator compliant customization 2 engineers from Europe already send to Beijing | K. Rudolph J. Schwarplies F. Bossow | ongoing

## Slide 10: SGold-Lite Family Tree