## Slide 1
Project <name>
Blue marked text is new, black is old, red will serve as indicator for the red traffic light
General status
+ B1 run in plan
o Problems in SW-release planning only partly solved
BOM increased due to …
Budget: slightly increased versus M1
CR: Budget exceeded, 10 new pending CRs (see backup)
SW bug fixing rate too low
TTM
+ next MS: S25 on April 15th – not critical
DS on 30th June. - critical due to SW quality
Quantity target for DS and critical
Status PV
+ Last update PV last week
- Partly significant overload, 2 areas identified to be reviewed through line management (see backup)
Major threats
- SW Quality not sufficient, significant improvements have to be reached
o Mechanical qualification critícal
PD-Team
SW very critical, Team member partly not available
+ HW ok
o ST critical due to SW
o Mechanics: critical
+ QM no blocking points
+ SD no blocking points
Management Support necessary: yes / no
Notes: <number>
<footer>
<header>
<date/time>