| Mailing List: | Mailing List |
| --- | --- |
| Date: | 16.05.06 |
| Time: | 15:30-17:00 |
| Location: | KLf (BZ-Video / PL-T room) / Mch / Aal |
| Moderated By: | H. Asmussen Tel.: +49(2842)95-4370 |
| Minutes by: | P. Farrenkothen Tel.: +49(2842)95-4422 |
| Action Items: | Action Items |
| Tops & Flops: |  |
| Participants: | Alkämper, Thomas; TAl; Hänsel, Dirk; DHä. Asmussen, Holger; HAs; Hartmann, Ralf; RHa. Barner, Ulrich; UBa; Hohenleitner, Markus; MHo. Betting, Andreas; ABe; Karacelik, Hasan; HKa. Bonde, Lars; LBo; Kern, Ralf; RKe. Byrdal, Ole; OBy; Kroesen, Klaus; KKr. Christiansen, Keld; KCh; Kockmann, Jürgen; JKo. Flierl, Brigitte; BFl; Lang, Andreas; ALa. Friedl, Claus; CFr; Neumann, Thomas; TNe. Dalmose, Claus; CDa; Rasmussen, Ole; ORa. Faessler, Georg; GFä; Roehrig, Daniel; DRö. Farrenkothen, Peter; PFa; Stokholm, Tony; TSt. Feldhoff, Markus; MFe; Zimmer, Alois; AZi. Geiger, Ulrich; UGe; Albrecht, Stefan; SAl. Gallos, Reinhard; RGa; Evangelista, Gennaro; GEv. Seidel, Günter; GSe. |
| Meeting Reason | ### TPM2 weekly (CW 20) |
| Organisation | ### Dial In: +49 69 4035 9803 ### Code: 136111 # ### Support: using *0 (Serv.-Nr. 0180 2 0161 33) ### Mute phone: *6 |
| IP-ADDRESSES | ### For Windows Netmeeting ### PFa: 10.97.112.79 |
| Next Meetings | CW 20 Tue. 16.05. TPM weekly 15:30 – 17:00 (PL-T room KLF) CW 21 Tue. 23.05. TPM weekly 15:30 – 17:00 (PL-T room KLF) (NEW INVITATION WILL FOLLOW ACC. TO NEW MEETING STRUCTURE) |
| Topic | Agenda Topic Title Owner Time |

| Topic No. | General | Who | When |
| --- | --- | --- | --- |
| 0 |  |  |  |
| Topic No. | Product Projects | Who | When |
| 1 | Chameleon: Project stopped due to financial reasons. |  | Info |
| 2 | Diamond: Release button: MD solution available but to be accepted by CPM. |  | Info |
| 3 | Hawk: 50 phones are planned to build up on Thursday, 18th in order to perform the most critical environmental tests. Results should be available by mid of CW 21. Potential risk on DS due to tight time schedule. |  | Info |
| 4 | Hydra: S4 declared (dHw, LCM3,…). SL78 (BenQ Siemens) stopped due to negative market feedback. SL75 LC volume still decreasing. See T&F's for detail. |  | Info |
| 5 | Jerry: Project completely handed over to Beijing. Aal from now on is basically supporting the activities at Beijing site. OPC was strongly complaining that L1-people are missing in the project and that there is a significant risk for the project because Aal is moving away. |  | Info |
| 6 | Minos: No contribution. |  | Info |
| 7 | Obsidian: Eco-version (w/o FM-Radio) is planned for both, 850 MHz and 900 MHz. For 850 MHz: always w/o FM-Radio For 900 MHz: w and w/o FM-Radio Total savings will be appr. 1.5 € / device. |  | Info |
| 8 | Philippe: Decision taken on higher level that video streaming is not part of the Philippe. S3 milestone finally declared. DS meeting planned on 17.05.06 in order to clarify the DS status with all relevant PD team members. No clean DS declaration possible based on SVN 37. This will be done with SVN 38. There are three exceptions existing at the moment: GCF, RR 6% due to NCCPI 57k, one other? |  | Info |
| 9 | Polaris: SW S4 maturity reached (nCCPI 27k), but S4 (31.05.) endangered due to problems with Navi Key, Bonding,… See T&F's for detail. |  | Info |
| 10 | Silverstone: No contribution within the meeting due to parallel design workshop. See T&F's for detail. |  | Info |
| 11 | Swift: SVN 11 (TMO global and Orange global) delayed due to problems. See T&F's for detail. |  | Info |
| 12 | Wireless Connectivity Program Management: Necessary BT FMR measurement equipment available at Aal. AI: HKa to contact RSc as the responsible transfer manager in order to hand over needed measurement equipment to KLf. | HKa | CW 20 |
| 13 | SW Program Management: |  |  |

18.05.06

Peter Farrenkothen