| Mailing List: | Mailing List |
| --- | --- |
| Date: | 13.12.05 |
| Time: | 08:30-10:00 |
| Location: | KLf (BZ-Video / TPM room) / Mch / Aal |
| Moderated By: | H. Asmussen Tel.: +49(2842)95-4370 |
| Minutes by: | P. Farrenkothen Tel.: +49(2842)95-4422 |
| Action Items: | Action Items |
| Participants: | Asmussen, Holger; HAs. Barner, Ulrich; UBa. Betting, Andreas; ABe. Dalmose, Claus; CDa. Farrenkothen, Peter; PFa. Feldhoff, Markus; MFe. Gallos, Reinhard; RGa. Geiger, Ulrich; UGe. Karacelik, Hasan; HKa. Kern, Ralf; RKe. Kockmann, Jürgen; JKo. Roehrig, Daniel; DRö. Rudolph, Tom; TRu. Stokholm, Tony; TSt. |
| Meeting Reason | ### PG2 narrow f2f (CW 50) |
| Organisation | ### Dial In: +49 69 4035 9803 ### Code: 94096 # ### Support: using *0 (Serv.-Nr. 0180 2 0161 33) ### Mute phone: *6 |
| Topic | Agenda Topic Title Owner Time |
| Next Meetings | ### CW 47 Tue 22.11. PG2 narrow f2f 08:30 – 10:00 ### CW 48 Tue 29.11. PG2 narrow f2f 08:30 – 10:00 ### CW 49 Tue 06.12. PG2 narrow f2f 08:30 – 10:00 ### CW 50 Thu 13.12. PG2 narrow f2f 08:30 – 10:00 ### CW 51 Thu 21.12. PG2 narrow f2f 08:30 – 10:00 |

| Topic No. | General | Who | When |
| --- | --- | --- | --- |
| 1 | MEP V7.0.1: ABe was nominated as the TPM single entry point to coordinate the input for revision of the MEP. What are the deficits of MEP V7 as it is today? In general, new product categories (1-4) as well as the workslit between TPM/CPM need to be indrocued to the document. AI: TRu to present topics from HW-/SW program manager point of view next F2F. Align with UGe. | TRu | 21.12.05 |
| 2 | OPC: For each "Operational Council" the PHE cockpit charts have to be updated by responsible TPM's. AI: PFa to establish new TPM folder structure on KLF K: drive and fix the access rights. AI: Coordinate the update procedure of cockpit charts. AI: TPM's to update cockpit charts by latest each Sunday, 24:00 MEZ. | PFa PFa TPM | Done Regular Regular |
| 3 | Role description: In order to fix the roles & responsibilities for TPM / CPM / BO TPM… a meeting is scheduled for Dec, 21st. Following participants will join the meeting: Mrs. Siegwart, Mr. Gast, Mr. Stock, CPM Mr. Greger / Aschmoneit, TPM RKe / 1 Empl. PG1 Mch tbd., TPM HAs / MTo / B. Flierl. |  | Info |
| 4 | TPM / SCM: In order to align the interface and future workflow between TPM and SCM organisation, a meeting is scheduled for Dec, 21st (Participants: Mr. Dörne / Mr. Eickholt / Mr. Bocionek / HAs / MTo). TPM will deliver input for this meeting, e. g. in terms of problems with the interface to SCM as it is today. Note: For future PG2 narrow meetings Mr. Dörne will be invited. |  | Info |
| 5 | TTM SW: New study group established by lead of Mr. Bocionek to initiate a qualified risk management and to enable an appropriate tracking procedure for different kind of product projects. Detailed progress will be tracked within a Jour Fix on each Friday. Products are: For KLF: Polaris, Swift, Swan MCH: Kestrel. First meeting together with Mr. Eickholt will take place on Fr. 16th. Topics for the meeting are: * Detailed risk analysis (metrics) * Necessary counter measures * Proposals for set up of project structure HAs strongly asks for measurable values for each SW component for 1) Risk vs. time and 2) Progress vs. time in order to show the critical deviation in time. |  | Info |
| Topic No. | Projects | Who | When |
| 6 | Diamond: UBa has been nominated as the TPM R&D for this project. |  | Info |
| 7 | Philippe: Project targets and schedule highly endangered due to request for add. features as Fast Track, Group Messaging and established backup (same as of Swift today). No possibility to realize the Fast Track issue within requested time schedule (15.06.06). |  | Info |
| Topic No. | Planning | Who | When |
| 8 |  |  |  |

14.12.05

Peter Farrenkothen