| Mailing List: | Mailing List |
| --- | --- |
| Date: | 07.02.06 |
| Time: | 14:00-15:30 |
| Location: | KLf (BZ-Video / PL-T room) / Mch / Aal |
| Moderated By: | H. Asmussen Tel.: +49(2842)95-4370 |
| Minutes by: | P. Farrenkothen Tel.: +49(2842)95-4422 |
| Action Items: | Action Items |
| Tops & Flops: |  |
| Participants: | Alkämper, Thomas; TAl; Hohenleitner, Markus; MHo. Asmussen, Holger; HAs; Karacelik, Hasan; HKa. Barner, Ulrich; UBa; Kern, Ralf; RKe. Betting, Andreas; ABe; Kockmann, Jürgen; JKo. Bonde, Lars; LBo; Lang, Andreas; ALa. Byrdal, Ole; OBy; Neumann, Thomas; TNe. Christiansen, Keld; KCr; Roehrig, Daniel; DRö. Dalmose, Claus; CDa; Rudolph, Tom; TRu. Farrenkothen, Peter; PFa; Stokholm, Tony; TSt. Feldhoff, Markus; MFe. Flierl, Brigitte; BFl. Gallos, Reinhard; RGa. Geiger, Ulrich; UGe. Hartmann, Ralf; RHa. |
| Meeting Reason | ### TPM2 int. weekly (CW 06) |
| Organisation | ### Dial In: +49 69 4035 9803 ### Code: 36111 # ### Support: using *0 (Serv.-Nr. 0180 2 0161 33) ### Mute phone: *6 |
| IP-ADDRESSES | ### For Windows Netmeeting ### PFa: 10.97.112.79 |
| Next Meetings | CW 07 Tue 14.02. TPM2 int. weekly 14:00 – 15:30 (PL-T room KLF) CW 08 Tue 21.02. TPM2 int. weekly 14:00 – 15:30 (PL-T room KLF) |
| Topic | Agenda Topic Title Owner Time |

| Topic No. | General | Who | When |
| --- | --- | --- | --- |
| 1 | Acoustic shock: HW process & MEP V8 will be adapted to acoustic shock issue, but only to describe the way how to achieve and how to handle acoustic shock protection proven device. Documentation to be considered by each TPM in front of M1/S4. Contact persons: TRu / UGe AI: UGe to address topic directly to GFä. Distribute information about existing documentation. AI: TRu to forward documentation to JBa. | UGe TRu | CW 07 CW 07 |
| 2 | Organizational: Effective 01.04.06, RHa will join the TPM organisation as a "TPM Platform". RHa will be the direct interface to TRu, UGe and HKa and also be the counter part of TPS Rheinhold Erwig-Drüppel. He will serve as a binding to IFX, manage cross program activities as well to align requirements in terms of which product is capable to be done with which platform. |  | Info |
| 3 | Incentive sheme: Within PHE the salary for all persons with variable income is related as follows: Level 1/2 (JEi, CJo, HAs, MTo): BMG profit 30% Product House Performance 70% Level 3 (i. e. TPM) BMG profit 30% Product House Performance 30% Functional Performance 40% Functional performance to be discussed individual with each TPM. The Product House Performance is related to 1) TTM / TTV 2) Delivery Reliability 3) Material Cost Reduction 4) Return Rate |  | Info |
| 4 | Variants Process: Presentation was held by BFr (see slides for detail). Variant manager is responsible to manage the overall process, as well as for the ini-file and also for the map-file. Release of a variant will be done appr. 3 days before production. |  | Info |
| Topic No. | Projects | Who | When |
| 5 |  |  |  |
| Topic No. | Planning | Who | When |
| 6 |  |  |  |

13.02.06

Peter Farrenkothen