| Mailing List: | Mailing List |
| --- | --- |
| Date: | 09.05.06 |
| Time: | 14:00-15:30 |
| Location: | KLf (BZ-Video / PL-T room) / Mch / Aal |
| Moderated By: | H. Asmussen Tel.: +49(2842)95-4370 |
| Minutes by: | P. Farrenkothen Tel.: +49(2842)95-4422 |
| Action Items: | Action Items |
| Tops & Flops: |  |
| Participants: | Alkämper, Thomas; TAl; Hänsel, Dirk; DHä. Asmussen, Holger; HAs; Hoffmann, Juergen; JHo. Barner, Ulrich; UBa; Hohenleitner, Markus; MHo. Betting, Andreas; ABe; Karacelik, Hasan; HKa. Bonde, Lars; LBo; Kern, Ralf; RKe. Byrdal, Ole; OBy; Kockmann, Jürgen; JKo. Christiansen, Keld; KCh; Lang, Andreas; ALa. Dalmose, Claus; CDa; Neumann, Thomas; TNe. Farrenkothen, Peter; PFa; Rasmussen, Ole; ORa. Feldhoff, Markus; MFe; Roehrig, Daniel; DRö. Flierl, Brigitte; BFl; Schmitz, Jürgen; JSc. Gallos, Reinhard; RGa; Stokholm, Tony; TSt. Geiger, Ulrich; UGe; Zimmer, Alois; AZi. Hartmann, Ralf; RHa. |
| Meeting Reason | ### TPM2 int. weekly (CW 19) |
| Organisation | ### Dial In: +49 69 4035 9803 ### Code: 136111 # ### Support: using *0 (Serv.-Nr. 0180 2 0161 33) ### Mute phone: *6 |
| IP-ADDRESSES | ### For Windows Netmeeting ### PFa: 10.97.112.79 ### HAs: 10.96.32.37 |
| Next Meetings | CW 20 Tue 16.05. TPM int. weekly 14:00 – 15:30 (PL-T room KLF) CW 21 Tue 23.05. TPM int. weekly 14:00 – 15:30 (PL-T room KLF) |
| Topic | Agenda Topic Title Owner Time |

| Topic No. | General | Who | When |
| --- | --- | --- | --- |
| 1 | PBR: Phil Mulholland is of the opinion that PBR e. g. is a CPM meeting where TPM organisation should not participate at. Three topics have been escalated by RHa this meeting: 1) Swift 200k situation 2) Situation and timeline step II (requested appr. 2 weeks earlier than planned) -> new timeline including potential risk due to situation Aal 3) Silverstone vs. Rubberstone (no team working at the moment) Discussion ongoing to replace the Silverstone by the Rubberstone, but actually proceed on Silverstone until official announcement is available. Swift DS declared on 03.05.06 Diamond S0 declared, no big discussion Chameleon stopped due to business case |  |  |
| 2 | SW Licences: With regards to the sub-project 'Reduce Costs for SW Licenses' which is also part of the 'Improve Cost Position' project driven by J. Schwarplies, RHa presented an overview on Licenses/Patents @ BenQ (see slides for detail): You can also find the document here: License_Fees_Overview In terms of 'SW Cost Down Worksheet', RHa will at first to clean up the list and make it more stable together with people from SW. TPM should afterwards review their projects (old and new) in terms of SW licenses and sent out corrections to RHa. AI: RHa to deliver list, PFa to store on KLf-drive. |  | Info |
| 3 | Transtion of projects: Due to situation Aal, a lot of things are ongoing e. g. in terms of transition of projects. PBR is requesting to get an actual status on current progress from HAs next meeting. |  | Info |
| 4 | User Manuals: Within the 75 DTC workshop, a possibility was found to reduce the amount or to combine the user manuals. For projects Kestrel, Swift, Polaris and Obsidian this task was already finished by TPM Com. As a result, SL 75 will have a reduction potential of appr. 20 Euro Cent per device. |  | Info |
| 5 | WS Klf: Discussion how to make the Tuesday meetings more effective took place on May, 5th. New meeting structure starting next week and similar to Mch 3G. |  | Info |
| Topic No. | Products | Who | When |
| 6 |  |  |  |
| Topic No. | Planning | Who | When |
| 7 |  |  |  |

11.05.06

Peter Farrenkothen