| Mailing List: | Mailing List |
| --- | --- |
| Date: | 21.02.06 |
| Time: | 15:30-17:00 |
| Location: | KLf (BZ-Video / PL-T room) / Mch / Aal |
| Moderated By: | H. Asmussen Tel.: +49(2842)95-4370 |
| Minutes by: | P. Farrenkothen Tel.: +49(2842)95-4422 |
| Action Items: | Action Items |
| Tops & Flops: |  |
| Participants: | Alkämper, Thomas; TAl; Hänsel, Dirk; DHä. Asmussen, Holger; HAs; Hartmann, Ralf; RHa. Barner, Ulrich; UBa; Hohenleitner, Markus; MHo. Bauregger, Josef; JBa; Karacelik, Hasan; HKa. Betting, Andreas; ABe; Kern, Ralf; RKe. Bonde, Lars; LBo; Klebsch, Wolfgang; WKl. Byrdal, Ole; OBy; Kroesen, Klaus; KKr. Christiansen, Keld; KCr; Kockmann, Jürgen; JKo. Flierl, Brigitte; BFl; Lang, Andreas; ALa. Friedl, Claus; CFr; Neumann, Thomas; TNe. Dalmose, Claus; CDa; Rasmussen, Ole; ORa. Faessler, Georg; GFä; Roehrig, Daniel; DRö. Farrenkothen, Peter; PFa; Rudolph, Tom; TRu. Feldhoff, Markus; MFe; Stokholm, Tony; TSt. Geiger, Ulrich; UGe. Gallos, Reihard; RGa; Evangelista, Gennaro; GEv. |
| Meeting Reason | ### TPM2 weekly (CW 08) |
| Organisation | ### Dial In: +49 69 4035 9803 ### Code: 36111 # ### Support: using *0 (Serv.-Nr. 0180 2 0161 33) ### Mute phone: *6 |
| IP-ADDRESSES | ### For Windows Netmeeting ### PFa: 10.97.112.79 |
| Next Meetings | ### CW 09 Tue. 28.02. TPM2 weekly 15:30 – 17:00 (PL-T room KLF) CW 11 Tue. 07.03. TPM2 weekly 15:30 – 17:00 (PL-T room KLF) CW 12 Tue. 14.03. TPM2 weekly 15:30 – 17:00 (PL-T room KLF) |
| Topic | Agenda Topic Title Owner Time |

| Topic No. | General | Who | When |
| --- | --- | --- | --- |
| 0 |  |  |  |
| Topic No. | Product Projects | Who | When |
| 1 | Diamond: M0 (08.03.06) endangered due to unclear situation of Apoxi. QVGA 1.8'' display (Perseus) is under evaluation. RFQ will start on March, 20th. Actually 6 companies have been considered. |  | Info |
| 2 | Hawk: Company Nolato is highly appreciated supplier for the project. FOT quality of Nolato is much better compared to Greenpoint. DS 20K based on 20% average of run rate per month (target agreement as today) should be possible. Actually still open issues on mechanical design. AI: Point out the 2-3 open topics on industrial design. Inform HAs. M0 planned on 08.03.06 (3 weeks later than originally estimated). AI: SCM M0 relevant questions to be answered within the next 2-3 days. Written statement necessary to have from Mr. Dörne when SCM will be able to declare M0. DS (11.08.06) possible to achieve. | CDa |  |
| 3 | Hydra: Two bugs identified in SVN 23 in the area of SMS (time stamp earlier than sent – critical for China) and ringing tones (ringing of the phone doesn't work). SVN 23 has been the version for CNCC (China retail) including fix for critical bug in Browser. SVN 24 is official release candidate. SMS problem should be solved. |  | Info |
| 4 | Jerry: 1st SW planning available based on Agile development process and involving 4 sprints for VF: 1st demo: 31.03. - 2nd demo: 04.05. - 3rd demo: 01.06. - 4th demo: 10.07. Integration of MMI on top of the native stuff is highest risk. OPC reporting & reporting structure is pretty difficult (who is reporting about what and when?). 450 K potential LC volume has been committed. Assembly of phones will only be done at SSMC. |  | Info |
| 5 | Obsidian: Time schedule should be feasible from mechanical point of view. Possibly slightly modification / re-naming necessary in terms of planning of activities. Mechanical PL Aal: Christian Dupont |  | Info |
| 6 | Philippe: Project running according to schedule. |  | Info |
| 7 | Polaris: No possibility to deliver more than 8K of phones. See T&F's for detail. |  | Info |
| 8 | Swan Apoxi: Decision taken for stop of SWAN APOXI. Swan to be continued but based on native SW. APOXI will be continued but fully decoupled from SWAN. Decision taken within the next 4 weeks (20.03. 80%) about the new Apoxi set up and lead project (most likely Diamond but not dedcided yet). SWAN Apoxi account will be closed. New project account SWAN native to be opened SWAN Apoxi LAM 850 to be renamed into SWAM native LAM 850 Responsibilities: AZi / RGa: Swan native RKe / DRö: Lead project APOXI RHa: SGOLD-Platform (80% SG3), release planning due to platform,… |  | Info |
| 9 | Swift: Expectation of CPM at Barcelona had been fulfilled. Speaker: Actually problems in terms of delivery of speakers from Hosiden. Hard tool is not available for one part of the speaker module. Therefore reduce of speakers during RU period (appr. decrease of 30K in 04/06). |  | Info |
| 10 | Wireless Connectivity Program Management: |  |  |
| 11 | SW Program Management: |  |  |

28.02.06

Peter Farrenkothen