| Mailing List: | Mailing List |
| --- | --- |
| Date: | 21.02.06 |
| Time: | 14:00-15:30 |
| Location: | KLf (BZ-Video / PL-T room) / Mch / Aal |
| Moderated By: | H. Asmussen Tel.: +49(2842)95-4370 |
| Minutes by: | P. Farrenkothen Tel.: +49(2842)95-4422 |
| Action Items: | Action Items |
| Tops & Flops: |  |
| Participants: | Alkämper, Thomas; TAl; Hänsel, Dirk; DHä. Asmussen, Holger; HAs; Hohenleitner, Markus; MHo. Barner, Ulrich; UBa; Karacelik, Hasan; HKa. Betting, Andreas; ABe; Kern, Ralf; RKe. Bonde, Lars; LBo; Kockmann, Jürgen; JKo. Byrdal, Ole; OBy; Lang, Andreas; ALa. Christiansen, Keld; KCh; Neumann, Thomas; TNe. Dalmose, Claus; CDa; Rasmussen, Ole; ORa. Farrenkothen, Peter; PFa; Roehrig, Daniel; DRö. Feldhoff, Markus; MFe; Rudolph, Tom; TRu. Flierl, Brigitte; BFl; Stokholm, Tony; TSt. Gallos, Reinhard; RGa. Geiger, Ulrich; UGe. Hartmann, Ralf; RHa. |
| Meeting Reason | ### TPM2 int. weekly (CW 08) |
| Organisation | ### Dial In: +49 69 4035 9803 ### Code: 36111 # ### Support: using *0 (Serv.-Nr. 0180 2 0161 33) ### Mute phone: *6 |
| IP-ADDRESSES | ### For Windows Netmeeting ### PFa: 10.97.112.79 |
| Next Meetings | CW 09 Tue 28.02. TPM2 int. weekly 14:00 – 15:30 (PL-T room KLF) CW 10 Tue 07.03. TPM2 int. weekly 14:00 – 15:30 (PL-T room KLF) CW 11 Tue 14.03. TPM2 int. weekly 14:00 – 15:30 (PL-T room KLF) |
| Topic | Agenda Topic Title Owner Time |

| Topic No. | General | Who | When |
| --- | --- | --- | --- |
| 1 | Organisational: Overall responsibility in terms of roadmap now headed by Phil Mulholland. |  | Info |
| 2 | Barcelona: A lot of operators are very surprised about our products, as well in the hero products. The positive thing from operator point of view is that BenQ has a lot of interesting product, the negative things are quality (not sufficient) as well as TTM. General trend: Multimedia things are more or less based on 3G products. 2.5G products are mainly running within the commodity market. |  | Info |
| 3 | OPC: Swift S25 blocked due to significant increase of BOM. Actually 84,36 € compared to 75 € (M1 target). |  | Info |
| 4 | PBR: Everything with direct impact on sales margin of a product (TTM, TTV, …) need to be explained to C. Joos, directly. TPM will get a separate invitation by Kathryn Burrows (EPM of CJo) when project is late. |  | Info |
| 4 | Roadmap: Evaluation of possible opportunities has been done. Silverstone, 09/07, real waterproof design! Kunzite, 06/07, possibly based on Apoxi and done at Beijing site (not decided yet) Titanium, 09/07, highly requested by HAs to be done within PHE AI: RHa to perform a beauty contest for Titanium (IFX SG3 based product compared to Qualcomm 6245). Compare platforms, point out add. costs/effort for such a product. Show up timeline and possibility to do it with IFX. |  | Info |
| Topic No. | Projects | Who | When |
| 5 | Hawk: DS 11.08.06 possible to achieve, but a question of volume. 20 K of phones should be available at DS, but only possible with one loop. |  |  |
| Topic No. | Planning | Who | When |
| 6 |  |  |  |

24.02.06

Peter Farrenkothen