| Mailing List: | Mailing List |
| --- | --- |
| Date: | 07.03.06 |
| Time: | 14:00-15:30 |
| Location: | KLf (BZ-Video / PL-T room) / Mch / Aal |
| Moderated By: | H. Asmussen Tel.: +49(2842)95-4370 |
| Minutes by: | P. Farrenkothen Tel.: +49(2842)95-4422 |
| Action Items: | Action Items |
| Tops & Flops: |  |
| Participants: | Alkämper, Thomas; TAl; Hänsel, Dirk; DHä. Asmussen, Holger; HAs; Hohenleitner, Markus; MHo. Barner, Ulrich; UBa; Karacelik, Hasan; HKa. Betting, Andreas; ABe; Kern, Ralf; RKe. Bonde, Lars; LBo; Kockmann, Jürgen; JKo. Byrdal, Ole; OBy; Lang, Andreas; ALa. Christiansen, Keld; KCh; Neumann, Thomas; TNe. Dalmose, Claus; CDa; Rasmussen, Ole; ORa. Farrenkothen, Peter; PFa; Roehrig, Daniel; DRö. Feldhoff, Markus; MFe; Rudolph, Tom; TRu. Flierl, Brigitte; BFl; Stokholm, Tony; TSt. Gallos, Reinhard; RGa; Zimmer, Alois; AZi. Geiger, Ulrich; UGe. Hartmann, Ralf; RHa. |
| Meeting Reason | ### TPM2 int. weekly (CW 10) |
| Organisation | ### Dial In: +49 69 4035 9803 ### Code: 36111 # ### Support: using *0 (Serv.-Nr. 0180 2 0161 33) ### Mute phone: *6 |
| IP-ADDRESSES | ### For Windows Netmeeting ### PFa: 10.97.112.79 ### HAs: 10.96.32.37 |
| Next Meetings | CW 11 Tue 14.03. TPM2 int. weekly 14:00 – 15:30 (PL-T room KLF) CW 12 Tue 21.03. TPM2 int. weekly 14:00 – 15:30 (PL-T room KLF) |
| Topic | Agenda Topic Title Owner Time |

| Topic No. | General | Who | When |
| --- | --- | --- | --- |
| 1 | DTC: WS last Thursday carried out that we are in a very poor position in terms of licences. In general, two kinds of licences need to be considered: 1) Licences for all things to be paid which are included within production cost HK (i. e. Browser,…). 2) Once the phone is put into the market all the licences which need to be paid for Camera module, Macro Media Flash Player,… For TPM 1 and TPM 2, RHa will coordinate and clarify what is behind the licences for the future. All persons in the role of a TPM have to ensure that all of the licence costs are booked. |  | Info |
| Topic No. | Products | Who | When |
| 2 | Lessons Learned: This need to be evaluated for Condor, Hydra, Minos and Polaris. The result should end up in a template in order to point out specific areas of a product project (TTM, Effort tracking, supplier selection, RU results,…) and to give some comments what we have learned from other projects. AI: HAs to view on Condor lessons learned (send out by ABe on 07.02.06) and find out what can be used for other products. AI: ABe to send out once again the Condor lessons learned within the circle of TPM 2 int. weekly. For Hydra the lessons learned were done within PD Team. Since REA team consists of new members it does not make sense within this team. | HAs ABe |  |
| 3 | Hydra (golden colour): In general, all changes in a product must be under the control of the R&D board. It's totally unacceptable that evaluation starts w/o a detailed product specification or at least a draft idea. If there is a new demand on change of a product (new variant,…) the CoC's as well as the TPM Org. need to be informed by CPM. For general product evaluation, a PMC account has to be opened when costs is higher than 50 KEUR. The workflow is as follows: 1) CPM to bring in their ideas 2) TPM Head together with TPM's to judge about new request 3) TPM Org. to start top down planning in PMC |  | Info |
| Topic No. | Planning | Who | When |
| 4 |  |  |  |

08.03.06

Peter Farrenkothen