| Mailing List: | Mailing List |
| --- | --- |
| Date: | 21.03.06 |
| Time: | 14:00-15:30 |
| Location: | KLf (BZ-Video / PL-T room) / Mch / Aal |
| Moderated By: | H. Asmussen Tel.: +49(2842)95-4370 |
| Minutes by: | P. Farrenkothen Tel.: +49(2842)95-4422 |
| Action Items: | Action Items |
| Tops & Flops: |  |
| Participants: | Alkämper, Thomas; TAl; Hänsel, Dirk; DHä. Asmussen, Holger; HAs; Hohenleitner, Markus; MHo. Barner, Ulrich; UBa; Karacelik, Hasan; HKa. Betting, Andreas; ABe; Kern, Ralf; RKe. Bonde, Lars; LBo; Kockmann, Jürgen; JKo. Byrdal, Ole; OBy; Lang, Andreas; ALa. Christiansen, Keld; KCh; Neumann, Thomas; TNe. Dalmose, Claus; CDa; Rasmussen, Ole; ORa. Farrenkothen, Peter; PFa; Roehrig, Daniel; DRö. Feldhoff, Markus; MFe; Stokholm, Tony; TSt. Flierl, Brigitte; BFl; Zimmer, Alois; AZi. Gallos, Reinhard; RGa. Geiger, Ulrich; UGe. Hartmann, Ralf; RHa. |
| Meeting Reason | ### TPM2 int. weekly (CW 12) |
| Organisation | ### Dial In: +49 69 4035 9803 ### Code: 36111 # ### Support: using *0 (Serv.-Nr. 0180 2 0161 33) ### Mute phone: *6 |
| IP-ADDRESSES | ### For Windows Netmeeting ### PFa: 10.97.112.79 ### HAs: 10.96.32.37 |
| Next Meetings | CW 13 Tue 28.03. TPM2 int. weekly 14:00 – 15:30 (PL-T room KLF) CW 14 Tue 04.04. TPM2 int. weekly 14:00 – 15:30 (PL-T room KLF) CW 15 Tue 11.04. TPM2 int. weekly 14:00 – 15:30 (PL-T room KLF) |
| Topic | Agenda Topic Title Owner Time |

| Topic No. | General | Who | When |
| --- | --- | --- | --- |
| 1 | MEP: New D-milestone under evaluation in between the M and S milestones in order to have the best compromise of milestones for both, PHE and PHA. D-milestone should work as a 'decision' milestone. Description on new milestone composition available from Marcel Assan. |  | Info |
| 2 | Recruting: Short information regarding recruiting process with focus on Software System Architects. Monster and JobPilot with very good quality of applicants. \\10.97.109.73\vol1\DATEN\GRUPPEN\KLF_ALL\TPM\TPM_2\General\R&D_Board |  | Info |
| 3 | TPM excellence: These program should focus on 1) People management 2) Processes (Risk management,…) 3) Planning An internal questionnaire is planned within the circle of TPM, in order to find out strengths and weaknesses in terms of knowledge of project management skills and education. People will be trained depending on results. Questionnaire is intended to be driven by an external expert Mr. Stock, but not decided until now. AI: ABe and TNe to provide HAs the training material of project management module PM 2 and PM 3. | ABe NNe | CW 13 |
| 4 | Project Structure: Short discussion about 'Project Organisation Overview Team Structure'. AI: BFl, MFe, ABe and Holger Petersen to provide 3 different proposals on which people should be part of a Product Definition Team and Product House Operation Team. Involve as well people from SQM (KDö), TLM (RAm), SP (JBu) and R&D (GFä). | BFl MFe HPe | CW 14 |
| Topic No. | Products | Who | When |
| 5 | Minos / Hydra: S4 planned by E 05/06. Concern from HAs why S4 is that late. New estimation on S4 date will be done together with Michael Weigang. AI: UBa and KCh to point out aligned S4 date. | UBa KCh | CW 13 |
| Topic No. | Planning | Who | When |
| 6 | Interim Roadmap: Increasing number of products but not enough people available to manage these projects. New planning round will be processed next days. Titanium (06/07 – wish date), low cost UMTS, will not be part of the planning. Mallow only by question mark, very low probability to realize this product. Decision will be taken until 23.03.06 Mica (04/07) new 3G phone based on Qualcomm 6255a. |  | Info |
| 7 | PMC Access: Due to decision by SBo, PMC access was reduced to the 'min'. No one, except SPC RLi, is able to open projects for the moment. General process is under strong discussion. TPM should have full access to their projects, but to open projects by new version number (necessary to track for deviations) when re-planning is requested. |  | Info |
| 8 | Worksplit Primavera: Brief discussion about work split between ES, TPM and R&D. See slides for detail. Note: 'Providing content and milestone dates' in terms of TPM means, that TPM organization is responsible to deliver input for the planning and to point out what need to be done for a specific project. \\10.97.109.73\vol1\DATEN\GRUPPEN\KLF_ALL\TPM\TPM_2\General\Planning\Primavera |  | Info |

23.03.06

Peter Farrenkothen