## Slide 1: Procedure for update of Primavera MS Reporting for OPC
QM PSO to create 1st. extract of Primavera MS planning as a preparation 1 day before next OPC
Deliver report to TPM Head and local Primavera support.
Time: Monday 05:00 pm
Responsible: Stefan Gallner
Mon
Tue
Fri
Thu
Wed
Tue
Mon
Mon
Fri
Thu
Wed
TPM to judge / modify / change (if necessary) and commit to the plan.
Tue
Local Primavera support to create extract of Primavera MS planning each
Monday 05:00 pm
Responsible: Primavera Coordinator
Mon
Tue
Fri
Thu
Wed
QM PSO to create 1st. extract of Primavera MS planning as a preparation 1 day before next OPC
Deliver report to TPM Head and local Primavera support
Time: Monday 05:00 pm
Responsible: Stefan Gallner
OPC
OPC