## Slide 1: Worksplit Primavera
Overall responsibility for Platform (HW/SW) and Product-Project PV-Plans (schedule & budget), incl. planning coordinator
Overall template responsibility (“what” and “how”)
Requesting new projects in PV
Providing content and milestone dates
Reporting & controlling (e.g. milestones and deviations)
Triggering of planning / Re-planning
TPM organization - Tasks:
Work package planning (components, predev., part projects) (according product classes)
Resource planning and controlling by part project leader, aligned with line manager (product: pre-M0/after-S4: only accounting, no work package planning)
Part project reporting & controlling
Line specific templates according product classes
Weekly update of schedule and effort spent by resources
Responsible for alignment of planned effort in PV with PMC
R&D organization - Tasks:
R&D ES tasks:
Concepts & methodology
Tool improvement
  Interface hour reporting (SAP)
  Interface PMC
Provide reporting & controlling „toolbox“
Hotline & 2nd level support
Training & coaching
Administration & maintenance
No booking of normal PV project planning on the Primavera tool account. (Planning support is not an extraordinary task of the lines or TPM and should be part of the normal project efforts/planning)
Booking guideline:

## Slide 2: Worksplit Primavera
Responsibility for | TPM | TPM BA | R&D Line | R&D PL + LCM | R&D Resource | R&D BA | R&D ES
PV-plans for Platform / Product | Product Platform |  |  | Projects * |  |  | Train / coach
Templates | Overall what +how |  | Projects* , Platform: realization incl. linking |  |  |  | Concept; RealizeMasterplan
Administration Request new PV project Maintain resource data | Product |  | Provide info | Comp., pre-dev |  |  | Admin
Planning Content & milestones Resources Re-planning | Product Trigger |  | Align PV-PMC | Projects* Align with Line Re-plan & align |  |  | General: concept/method Training
Reporting Milestones and deviations Weekly: schedule & effort U2 Reporting | Product |  |  | Projects* Projects* SW PL | Assigned tasks |  | General: reporting toolbox; Training
Controlling Milestones Resources (effort) Cost | Product | Product | Align PV-PMC | Align with Line |  | Line/ Project | General: controlling toolbox; Training
Tooling PV + Interfaces |  |  |  |  |  |  | Hotline/Concept
Projects* : Part Projects, Components, Pre-developments