## Slide 1: Platform and Product planning content
SPC, Hoeckenreiner
03.05.2006

## Slide 2: Overview
Definition of a platform:
Benefit:
A platform is a framework where all products which are based on this framework can be derived from. It contains all basic functionality and all common features of the initial products.
[Remark: Features needed for only one product are not part of the platform. The individual features have to be accounted to the dedicated product projects.]
This is valid for all HW, ST, QA, SCM and SW content.
MD is not part of the platform development. Mechanics have to be done within the product projects.
Common platform components are developed only once.
Testing of platform features is done in only one project.
Creation of synergies between the projects.

## Slide 3
Platform: Common content shared by all projects on platform
HW: -providing related re-usable HW components like batteries, displays (planned
under predevelopments) and master-schematic, RF-layouts etc.
SW: -getting reference board running (device layer)
-providing application framework (user interface)
ST: -Testing of platform framework and preparation of initial certification
Product and platform content Development with external platform suppliers (e.g. APOXI, QCT Brew)
Platform supplier:
Provides HW reference board and SW reference implementation
Product ….. :
Product B:
Product A:
HW, SW: Integration of generic platform components, adaptation
and enhancement for special product needs.
ST: Certification and product specific testing
MD: Providing of housing and product specific parts

## Slide 4: Hardware
Content of platform development
Content of product project development:
Interaction with platform supplier including setup of change request handling.
Providing platform schematic and baseband pin list.
Providing documentation and testing templates (Circuit Description, Master Action Plan).
Development of every feature/component used in more than one product.
Platform maintenance support until last product on this platform.
Remark: Development of batteries, displays and cameras planned under components/predevelopments.
Integration of platform and HW components into product.
Development of product specific/unique components/features which are not covered by the platform.
Development and testing of the PCB(s) incl. equipped functions (e.g. RF, BB, BT etc.).
Preparation of HW approvals and documentations (R&TTE, FCC, GCF etc.).
Acoustics, Antenna and EMC development.
Ensure mass production quality.

## Slide 5: Software
Content of platform development
Content of product project development:
All activities for the deliveries of the supplier (basic package), provisioning of the platform framework.
Provision of features used in more than one product (including licenses).
Platform integrity support.
Planning support for all products based on this platform.
General operator variant support.
Feature/component development used for only one dedicated project.
Product integration (incl. Build and Integration management).
SW product project lead.
Customization.

## Slide 6: System Test
Content of platform development
Content of product project development:
IOTs for new platform technologies.
Preparation and testing of platform applications/technologies.
Remark: Providing test capabilities for new technologies (e.g. HSDPA) are handled within predevelopment projects, as they are platform independent.
Operator acceptance tests.
Approvals (R&TTE, FCC, GCF etc.).
Preparation and test of product specific applications/technologies.
Certification/Approval of product specific applications/technologies.
Efforts for project coordination, reporting, error tracking, …

## Slide 7: SCM
Content of platform development
Content of product project development:
Qualification of suppliers of platform component (reuse >=2, i.e. BB chipset etc.).
Production of test boards (breadboards etc.) in the prototype shop.
Providing general framework for production testing.
Remark: StackUp issues are handled in the stack up teams.
Qualification of suppliers of project specific component (i.e. barometer chip or housing).
Prototyping, test concept, assembly concept, adapter built, production process qualification and verification.
Ramp up, logistics and supplier quality assurance.
Production and maintenance after S4 milestone (currently not planned in Primavera).

## Slide 8: Quality Assurance
Content of platform development
Content of product project development:
Reporting work, product quality and process adherence support for components/sub-systems.
Definition and monitoring of Q-targets for suppliers and subsystems.
Support of TAMs by audits and acceptance procedures.
Defect prognosis, driving resolution of quality risks and non compliance issues.
Management of Change Request Process.
Project attended quality assurance for each product from M0 to M4.
Definition of Q-targets, crisis management, defect classification, return rate prognosis.
Release of core-software and customization/variants.
EUAT (End User Acceptance Test); GCF-Field-Trial.
Change Request Process.
Preventive quality assurance (FMEA, Review, Audit, Release of QA Milestones,...) and product safety (Risk Potential Analysis, EN60950,...).
Ensure product quality (environmental testing, failure tracking, ....).