Project Jerry
M0 Statement for System Test (ST)

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 27.10.05 | 0.1 | Jette Frese Andersen |  |
| Modified |  |  |  |

Contents

1	Introduction	1

2	Results and open issues	2

3	Conclusion	2

# Introduction

Chapter 1 must always be a short introduction to the document.

# Results and open issues

| - Project leader system test has been designated |  |
| --- | --- |
| - Detailed Primavera project plan from M0 to M1 showing dedicated resources by name is available |  |
| - Rough Primavera project plan from M1 to M3/S4 showing dedicated resources on department level is available |  |
| - Resources provided by the department reserved up to M5 |  |

# Conclusion