95 Obsidian
M0 Statement for Mechanics

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 29.10.2005 | 0.1 | Majbritt Christensen | Initial revision in PVCS |
| Modified |  |  |  |
| 24.11.2005 | 0.2 | Dorte Nielsen | Initial input |
| 29.11.2005 | 0.3 | Erik Højfeldt | Initial input |

Contents

1	Introduction	1

2	Results and open issues M0	1

3	Conclusion	2

# Introduction

This document is the basis for the M0 milestone declaration.

# Results and open issues M0

| - Project leader HW / part project leader (PPL) mechanic design has been designated by the department head | Done |
| --- | --- |
| - Detailed Primavera project plan from M0 to M1 showing dedicated resources by name is available | Done |
| - Rough Primavera project plan from M1 to M3/S4 showing dedicated resources on department level is available | Done |
| - Product design concept (Industrial Design concept) available from PDM (technologies, sketches, renderings, materials, number of designs) | Renderings and Make-up sheets are missing |
| - Preliminary (90%) PCB dimensions, barred areas and height profile are available | Done |
| - Antenna Mockup 1 for EA assessment delivered to EA | N/A |
| - Antenna Mockup 2 for EA assessment delivered to EA | N/A |
| - Requirements catalog achievable with available technologies / know-how by the specified S3 deadline | Done |
| - I3 results or catalogue of measures to achieve I3 status from relevant predevelopment projects until M1 are available. | N/A |
| - Mechanical interface(s) to accessories defined and agreed (e.g. clip-it covers or car cradles) | Done |
| - Mechanical design-dependent components for Logic- , EMC-, RF- and Layout- concept agreed between HW and MD. | Done |
| - Mechanical design concept (Assembly concept) and accessory interfaces are defined (including shielding, PCB, acoustics, antenna, battery, display, camera, connections, ...) coordinated and agreed with involved departments and suppliers | Done |
| - ID data for mock ups are agreed between MD and PDM | Done |
| - Connection technique defined (e.g.: connectors, display) and agreed between MD and HW. | Done |
| - Draft Partlist for mechanics available (Status 99) for DTC measures | Done |
| - Standard components (especially electro mechanics) defined and availability proofed | Done |
| - Inputs (Schedule, Spec., ...) for PPP (preliminary product profile) for mechanic relevant components and technologies available | Ongoing Planned to be ready by end of cw48 |
| - System-FMEA (RMEA) has been performed (Input for S0-Workshop) | Planned for Thursday 01.12.05 |
| - Results from design acceptance tests are available and action plan coordinated | N/A |
| - Proposal for “S”-, “Y”- and “N”-parts available | Ongoing Planned to be ready by end of cw48 |
| - Product related second solution and second source agreed with Procurement. | Done |

# Conclusion

Risks.

- PVD coating. No experience with antenna transparent PVD coating in production, yield and quality level is not know.

- T-Flash reader. Not qualified.

- Camera design robustness. Camera design is raised 2mm and hereby sensitive for drop test and static load test.

- I/O Nano connector. Problems at current products, the connector is damaged by drop test and normal use.

Based on above results and open issues the Mechanical Design recommends to declare M0