95 Obsidian
M0 Statement for Product Quality

References

Enclosures

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 29.10.2005 | 0.1 | Majbritt Christensen | Initial revision in PVCS |
| Modified |  |  |  |
| 23.11.2005 | 0.2 | Poul Søndergaard | Updated |
| 02.12.2005 | 1.0 | Poul Søndergaard | Final |

Contents

1	Introduction	1

2	Results and open issues M0	1

3	Conclusion	2

# Introduction

# This document state what has been done in PQA HW from Mα to M0 and statements of open points read in statements from:

# Radio

# EMC/Antenna

# Digital and mixed signal HW

# Mechanics

# Layout/production data

# LCM3

# ST

Procurement

# Results and open issues M0

| - Sub-project leader has been designated by the department head | Done |
| --- | --- |
| - Detailed Primavera project plan from M0 to M1 showing dedicated resources by name is available | Done |
| - Rough Primavera project plan from M1 to M3/S4 showing dedicated resources on department level is available | Done |
| - Implementation aspects considered for product safety, EMC and the environment | Done look at N:\project\95GObsidian\PD_team\QM\HW\PQA plan EMEA |
| - Update device-check | Same as Swift |
| - Conformance Assessment created | Done |
| - SW-Assessment available | Done |
| - Accessory-QA milestone-declaration available | Done |

Open points:

# Radio

Performance of B6PLA platform not sufficient. Change is needed

# EMC/Antenna

No comment

# Digital and mixed signal HW

New battery 720mAh need to be implemented to get enough standby time.

Speaker deliveries for ramp up not secured.

# Mechanics

PVD coating. No experience with antenna transparent PVD coating, production yield and quality level.

Camera design robustness. Camera design is raised 2mm and sensitive to drop and static load.

Nano I/O connector sensitive to mechanical forces. Not as strong as old I/O connector.

T flash reader not qualified.

Time schedule is critical. Only 2 month for corrections.

# Layout/production data

Layout for RF shield is missing.

# LCM3

No Id concept not available.

Production of MMI board at BenQ/KLF side is under investigation.

# ST

No comment

Procurement

No standard battery can be used

PVD shall be used as surface on mechanical parts.

# Conclusion

Based on above information PQA HW can recommend to declare M0.