Project Jerry
M0 Statement for Mechanics

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 27.10.05 | 0.1 | Jette Frese Andersen |  |
| Modified |  |  |  |
| 7/2-06 | 1.0 | Christian P Nielsen | Signed |

Contents

1	Introduction	1

2	Results and open issues	2

3	Conclusion	2

# Introduction

In the following MEP checklist, open issues are highlighted in yellow, blocking issues are highlighted in red.

# Results and open issues

| - Project leader HW / part project leader (PPL) mechanic design has been designated by the department head | Christian Nielsen (Li Jian Hong) |
| --- | --- |
| - Detailed Primavera project plan from M0 to M1 showing dedicated resources by name is available | Done |
| - Rough Primavera project plan from M1 to M3/S4 showing dedicated resources on department level is available | Done |
| - Product design concept (Industrial Design concept) available from PDM (technologies, sketches, renderings, materials, number of designs) | Done, S-shape selected |
| - Preliminary (90%) PCB dimensions, barred areas and height profile are available | Done |
| - Antenna Mockup 1 for EA assessment delivered to EA | Done |
| - Antenna Mockup 2 for EA assessment delivered to EA |  |
| - Requirements catalog achievable with available technologies / know-how by the specified S3 deadline | Please see note |
| - I3 results or catalogue of measures to achieve I3 status from relevant predevelopment projects until M1 are available. | N/A |
| - Mechanical interface(s) to accessories defined and agreed (e.g. clip-it covers or car cradles) | Done |
| - Mechanical design-dependent components for Logic- , EMC-, RF- and Layout- concept agreed between HW and MD. | Antenna concept not decided. Deadline is March 15th. |
| - Mechanical design concept (Assembly concept) and accessory interfaces are defined (including shielding, PCB, acoustics, antenna, battery, display, camera, connections, ...) coordinated and agreed with involved departments and suppliers | Done |
| - ID data for mock ups are agreed between MD and PDM | Done |
| - Connection technique defined (e.g.: connectors, display) and agreed between MD and HW. | Done |
| - Draft Part-list for mechanics available (Status 99) for DTC measures | Done |
| - Standard components (especially electro mechanics) defined and availability proofed | Done |
| - Inputs (Schedule, Spec., ...) for PPP (preliminary product profile) for mechanic relevant components and technologies available | N/A |
| - System-FMEA (RMEA) has been performed (Input for S0-Workshop) | Done |
| - Results from design acceptance tests are available and action plan coordinated | N/A |
| - Proposal for “S”-, “Y”- and “N”-parts available | N/A |
| - Product related second solution and second source agreed with Procurement. | Done |

## Notes on check items

Check-item 8

Logo realization on uppercase has three priorities:

1) hotstamped label; feasibility is being checked

2) hotstamping on upper case; feasibility ok, but requirements to design

3) tampoprinting; feasible, no requirements

Functionkeys can be realized as follows:

1) six keys + 1 vacuum metalised (VM) decoration part; feasible

2) 3 keys and no VM; feasible

# Conclusion

Mechanics can declare M0.

Signed

Christian Primdahl Nielsen