Project Jerry
M0 Statement for Radio

References

Enclosures

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 20.02.2006 | 0.1 | Michael Brammer |  |
| Modified |  |  |  |

Contents

1	Introduction	1

2	Results and open issues	2

3	Conclusion	2

# Introduction

Chapter 1 must always be a short introduction to the document.

# Results and open issues

| - Project leader HW (PL HW)/ part project leader (PPL RF) has been designated by the department head. | PPL RF: Michael Brammer. |
| --- | --- |
| - Detailed Primavera project plan from M0 to M1 showing dedicated resources by name is available. | Done. |
| - Rough Primavera project plan from M1 to M3/S4 showing dedicated resources on department level is available | Done. |
| - Assembly concept for mechanical design dependent components or modules coordinated and agreed with MD, dHW and EA (e.g. display, camera, acoustics, vibra, battery, card readers, IrDa, LED flash, connectors, etc.) | Done. A1 agreed. |
| - Product requirements as specified in the M0 document achievable with available technologies / know-how by the specified S3 HW deadline | Done. |
| - Product relevant pre-/component developments defined. Time schedules and deliveries aligned to product development schedule | Done. B6e platform. |
| - Second solutions and requirements to multiple sources agreed with Strategic Procurement | Done. |
| - Necessary test tools and testing concept agreed with SW; availability of tools committed by SW | Done. Aries tools will be used. |
| - Platform released for start of product integration available i.e. platform master schematics, porting guide etc. | Done. |
| - First circuit schematics extracted from master schematics | Done. |
| - Platform features/configurations supported by product agreed with PL SW | Done. |
| - Product related deviations from the platform defined and agreed with involved parties i.e. SW, MD etc. | Done. |
| - Product related Technical Terms of Delivery (TTD) are available (This checkpoint shall apply only for products which are not derived from platforms developed according to the new Platform Process V 2.0 and the corresponding platform checklist MRPlatD) | Done. B6e platform. |

# Conclusion

The M0 milestone is declared by RF