M1 Milestone – Implementation Release

SCM QM Material/Process

Project: Jerry

Material:

PD Team Project Manager (SCM QM Pro): 	Thomas Limbach

Process:

SD Team Project Manager (SCM QM CI): 	Ulrich Teller

The M1- SCM QM is; declared. declared with restrictions. not declared. #### Date of declaration: 31.03.06 SIGNATORIES Ralf Amann; Thomas Limbach; Ulrich Teller. SCM QM; SCM QM Material; SCM QM CI. Head of SCM QM; (Project Manager PD Team); (Project Manager SD Team). Date/signature; Date/Signature; Date/Signature.

Copy of Signed Declaration

Copies:

SD TLM LCM1

PL T

Signatories

Checklist M1- SCM QM Material Milestone

| No. | Own Milestone Requirements | Status | Owner | Ref to Restriction No |
| --- | --- | --- | --- | --- |
| 10.4.1.1 | Qualification of new components has been started |  | QM PRO |  |
| 10.4.1.2 | QAA initialized with supplier |  | QM PRO |  |
| 10.4.1.3 | Project list an critical parts list created |  | QM PRO |  |
| 10.4.1.4 | Specifications /Draft TTD’s are available for all new components |  | QM PRO |  |
| 10.4.2.1 | Detailed Primavera project plan up to M3/S4 is available, showing dedicated resources by name and on department level for external consultants | NO | QM PRO/ CI | 1 |
| 10.4.28 | List of restrictions and open points has been made |  | QM PRO/ CI |  |
| No. | Pre- requisites from other Groups | Status | Owner | Ref to Restriction No |
| 10.4.11 | Availability of new components based on feasibility study and qualification plan is secured |  | QM PRO from SQA |  |
| 10.4.23 | Life cycle quantity has been updated |  | QM PRO from LCM1 |  |
| 10.4.24 | Maximum monthly peak of units has been updated |  | QM PRO from LCM1 |  |
| 10.4.26 | External assemblies have been defined |  | QM PRO from LCM3 |  |
| 10.4.22 | Alignment with SP has been done |  | QM PRO from LCM3 |  |
| 10.6.14 | Maximum monthly peak capacity of supplied material has been defined |  | QM PRO from PE |  |
| 10.4.14 | Different hardware variants have been defined (e.g. RF-Solutions, Flashes) |  | QM PRO from PE |  |
| 10.4.25 | Suppliers including second source and supplier share have been fixed | NO | QM PRO from PE | 2 |
| 10.4.13 | Manufacturing capacity of new project specific components is secured |  | QM PRO from PE |  |

| No. | Internal checkpoint QM PRO | Owner | Yes No |
| --- | --- | --- | --- |
| 1. | Project Overview has been updated | QM PRO |  |

Time-Schedule

Ramp Up Plan

Actual Ramp Up Plan Version : V 1.2

Restrictions / Open Points

| No. | Problem | Actions | Owner | Target Date | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | Detailed Primavera project plan up to M3/S4 is available, but it´s showing only dedicated resources by name and on department level until S15 | Add resources from SSMC-site | QM CI | Until S15 |  |
| 2 | Only one keypad supplier chosen and fixed until M1 | Second keypad source (preferred Silitech or Topbound) must be qualified directly after M1 declaration | QM Pro / PE | asap |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |
| 11 |  |  |  |  |  |
| 12 |  |  |  |  |  |
| 13 |  |  |  |  |  |
| 14 |  |  |  |  |  |
| 15 |  |  |  |  |  |