Jerry
M1 Statement for Mechanics

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 24.02.2006 | 0.1 | Majbritt Christensen | Initial revision in PVCS |
| Modified |  |  |  |
| 26.03.2006 | 1.0 | Christian P. Nielsen | Signed |

Contents

1	Introduction	2

2	Results and open issues M1	2

3	Conclusion	2

# Introduction

The following check items are accompanied by the performance description which defines the product Jerry.

# Results and open issues M1

| - 50 % CAD data ready and provided to suppliers | Done |
| --- | --- |
| - Recycling concept is defined/updated | Rohs requirements are added in the TTDs |
| - Draft TTDs (Technical Terms of Delivery) in Revision Level 0, based on 50 % data for mechanical and electromechanical (product-specific) parts created and coordinated with suppliers and SCM (PT & QM2) as base for supplier’s feasibility study, TTD available on supplier side | Draft has been sent to SCM cw13.1 |
| - Design-FMEA (Construction-FMEA) for mechanical and electromechanical parts has been performed, risk analysis/assessment is done | Done |
| - PSQA-Plan (development-internal test and qualification plan for mechanical components and system) defined and documented and provided to PQA | Draft MAP plan has been provided to PQA cw13.1 and will be updated by cw13.5 |
| - Detailed Primavera project plan up to M3/S4 is available, showing dedicated resources by name and on department level for external consultants | Done but needs update |
| - Kick-off meeting with PM and LPD held (Adjustment of documentation procedure and documentation responsibilities for variants) | Coordinated by PM |

# Conclusion

Mechanics can declare M1

Signed

Christian Primdahl Nielsen