95 Obsidian
M1 Statement for Production Technology

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 01.12.2005 | 0.1 | Majbritt Christensen | Initial revision in PVCS |
| Modified |  |  |  |

Contents

1	Introduction	2

2	Results and open issues M1	2

3	Conclusion	2

# Introduction

# Results and open issues M1

| - Detailed Primavera project plan up to M3/S4 is available, showing dedicated resources by name and on department level for external consultants |  |
| --- | --- |
| - Milestone planning is in accordance with prototype runs, PTR, FRT, ramp up plan and ramp up volume |  |
| - Committed realization plan for new product technologies is available |  |
| - Committed realization plan for new production technologies is available |  |
| - Committed calculation for process times, special tooling cost and F1 hours are available |  |
| - Committed production process flow layout is available |  |
| - Committed production process quality targets are available |  |
| - Committed result out of production and test workshop is available |  |
| - Required modifications of standard production concept is defined |  |
| - Committed process center quality targets are available |  |
| - Fine production concept is agreed (Production workshop) |  |
| - Fine test concept and test plan is agreed (production test workshop) |  |
| - 70% 3D Data in supplier safe available |  |
| - Prototype volumes and dates are agreed |  |
| - Budget plan is agreed |  |
| - Prototype shop sites and volume split is defined |  |
| - PSQA plan built up and provided to PQA |  |

# Conclusion