- M1 declaration for Digital Hardware

- Product: 	Obsidian

- Sub-project leader:  Trine Lendrup Bech (PD HW 2 AAL)

- Risks and conclusion:

- Epson display development is set on hold. It is known by now that Epson will not be ready to deliver a qualified display module to ramp up. A lot of open issues need to be clarified before we resume the development: NRE cost, time schedule, display driver.

- It is not known if STM wants to deliver power management ASIC (Twigo4 Boost+) to the project. Resources are allocated to do the qualification within the project.

- Appendices:  M1 checklist for Digital Hardware according to MEP Issue 7.01

..\M1_Statements\M1_Statement_Digital_HW.doc

- M1 is hereby declared for Digital Hardware

Sub-project leader		Trine Lendrup Bech			______________________________________

Department Manager	Clemen Boje Larsen		______________________________________