Project E71Obsidian
M1 Statement for Product Quality

References

Enclosures

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 05.12.05 | 0.1 | Majbritt Christensen |  |
| Modified |  |  |  |
| 06.02.05 | 0.2 | Poul Søndergaard | Updated |
| 15.03.06 | 1.0 | Poul Søndergaard | Finally |

Contents

1	Introduction	1

2	Results and open issues M1	2

3	Conclusion	3

# Introduction

# This document state what has been done in PQA HW from S0 to M1 and statements of open points read in statements from:

# Radio

# EMC/Antenna

# Digital and mixed signal HW

Mechanics

# Layout/production data

# LCM3

SD QM Material/process

# ST

Procurement

# Results and open issues M1

| - Controlling if the qualification of new components has started. | Ok, see M1 declaration from QM SD |
| --- | --- |
| - Q concept, delivery quality coordinated with Development | Ok, see performance description and PQA plan |
| - Field test plan is available | Ok, see N:\project\Obsidian\Pd_team\QM\HW\field trial |
| - Product specification checked for completeness and plausibility | Ok, see performance description. |
| - FMEAs/Reviews controlled (completeness and plausibility) | Done, see N:\project\Obsidian\Pd_team\QM\HW\FMEA |
| - Inputs from System- and Interface-FMEA are processed in RDP | N/A |
| - Initiate first estimation of dpm values (Defect Budget Scorecard) by module teams | N/A |
| - Risk analysis for product safety performed | Done, see N:\project\Obsidian\Pd_team\QM\HW\safety risk |
| - Controlling if mechanic and electronic reviews are performed for new components; see S0 and S15 started | Ok, see M1 declaration from QM SD |
| - Implementation concept for product safety, EMC and the environment | Done, see MAP plan from ST and general quality requirements from rev. 4.18. |
| - Specifications for product safety | Done, see MAP plan from ST and general quality requirements from rev. 4.18. |
| - Fulfillment of regulations and directives (e.g. VDE, CE) | Done, see MAP plan from ST and general quality requirements from rev. 4.18. |
| - Quality planning is available | Done, see PQA plan and department PQA plan (MAP) from mechanics, radio, emc, antenna, digital HW |
| - Milestone-oriented Q Plan for the duration of the project | Done, see PQA plan |
| - Environmental planning coordinated | Done, see PQA plan |
| - Controlling that production and test concept is available (responsible is SD) | Production and test workshop is done. |
| - Defined testing tools for software releases of PQA (until S3) defined | Ok, see ST declaration |
| - Project-Audit prepared (measuring software, cradles, cables etc. ordered) | Ok, see PQA plan and ST declaration |
| - Project plan in Primavera on work-package level until M3 showing dedicated resources by name | Project plan is implemented in primavera. |
| - Detailed Primavera project plan up to M3/S4 is available, showing dedicated resources by name and/or on department level for external consultants | Project plan is implemented in primavera. |
| - Quality gates in terms of return rates defined which has to be reached for DS | Done, , see N:\project\Obsidian\Pd_team\QM\HW\return rate |
| - Risk Mode and Effects Analysis (RMEA) for PS and DS done (scrap risk, return rate, additional effort, …) | Done, , see N:\project\Obsidian\Pd_team\QM\HW\return rate |
| - PSQA-plans completely available | Done, see PQA plan and department PQA plan (MAP) from ,radio, emc, antenna, digital HW |
| - QM-checklist reviewed | Done, see PQA plan |
| - Conformance assessment available | Done |
| - Accessory-QA milestone declaration available | Done |
| - SW-QA milestone declaration available | Done |

Open points:

# Radio

# EMC/Antenna

# Digital and mixed signal HW

Support of new Nano I/O accessories is not verified on the platform(R-IDB Polaris.

Mechanics

- Time schedule is very critical(Only 2 month for correction)

- Camera design robustness.Camera design is raised 2mm and sensitive to drop and static load

- PVD coating.No expierence with antenna transparent PVD coating , productionyield and  quality level

- Risk of mechanical noise, because 2 hooks is implemented in the middle instead of 2 screws

- Speaker fixing during transportation not fixed

# Layout/production data

No comment

# LCM3

No comment

SD QM Material/process

- Material disposition of housing & assembly is very risky,delivery only 5 days before due date

- No modifications is allowed after B2 run

# ST

No comment

Procurement

- Capacity for mechanical parts and display not secured

- Display second source unclear

- Second supplier battery not finally selected

- PVD coating is a new process at BenQ

# Conclusion

Based on above information PQA HW can recommend to declare M1.Open points must be closed before S2.